WCR9


Water Quality Monitoring

Special Project Workplan Proposal - FY 2007
GENERAL INFORMATION
Author Name:
Schreiber

Telephone: 715-839-3798





Region:
WCR



Program: WT
Basin: St. Croix
PROJECT INFORMATION
Project Category:   1


Activity Code:
   WTTM-01
        

Project Location(s): Lake Mallalieu, St. Croix Co.
Watershed(s): Willow River
County or Counties: St. Croix
WORKPLAN DETAILS
1. Project Description (including what, when, where, who of project):

The purpose of this project is to collect in-lake water quality samples to be used in the development of a TMDL for Lake Mallalieu, which is on the 303d list. The lake is listed for pH exceedances and poor water quality due to phosphorus. Water quality is currently being collected by DNR staff as part of the Tier 1 non LTT monitoring program from the Willow River above Lake Mallalieu. Continuous flow is also being monitored in the Willow River by USGS. The combination of load monitoring from the river site and in-lake monitoring will be used to develop a phosphorus TMDL. 
2. Justification (why is this project necessary?): Development of TMDLs is a high priority for the Department. This TMDL monitoring project will be one of four being conducted in WCR during 2006-07.
3. Performance Measure(s) (including sample collection, report completion date, etc.):
Lake and stream sampling will conducted bi-weekly and begin in June 2006 and continue until September 2006. A TMDL for this project will be completed in 2007-08.
4. Data Storage System (work station computer, lab portal, SWIMS, FH database, etc.): 
All lab data will be stored in the SLOH lab portal system and be moved into SWIMS.

5. File Manager Responsible for Data Entry: Ken Schreiber
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	Cost Worksheet



	FY 2007
	
	

	July 1, 2006 - June 30, 2007
	
	

	
	
	

	
	Hours
	Cost ($)

	FTE Resources
	40
	

	LTE Resources
	40
	$480

	Line S (supplies, contracts, travel)
	
	$326

	SLOH Lab Services (attach lab spreadsheet)
	
	$1328

	Equipment <$5,000
	
	

	Capital Equipment =>$5,000
	
	

	
	
	

	Subtotal DNR contributions
	
	$2134

	
	
	

	Partner Contributions
	
	

	
	
	

	Total Contributions
	
	$2134


