July - September 2017 Quarterly Report

For St. Louis River Estuary Bay Project

Date: September 25, 2017

Project Title:  St. Louis River Estuary Bay Project

Grant Recipient:  Wisconsin Dept. of Natural Resources

Report Prepared by:  Craig Roesler, WIDNR

Time period covered for this report:  2017-Q3

Activities completed/work accomplished this quarter:

- Monitoring of 7 bay sites and 5 stream sites completed as planned for the months of July, August, and September

- Collection of benthic macroinvertebrate samples from 21 locations; samples delivered to subcontractor (UW-Superior, Kurt Schmude)

- Collection of sediment samples and measurement of soft sediment thickness at 21 locations; samples shipped to lab.

- Gill netting and electrofishing surveys to document fish communities in 3 bays

- Entry of field measurements and lab results into spreadsheets as results are received

Schedule:  The project is on track for completion by end date.

Grant End Date:  12/31/2017

Problems/Issues:  There are no issues or concerns for completing the project on time and within budget.

Activities and work goals planned for next quarter:

- Continued monitoring of 7 bay sites and 5 stream sites though October

- Continued entry of field measurements and lab results into spreadsheets as results are received

- Review and summary of other recent, existing data for the 3 bays being assessed

- Preparation of final Project report