Quarterly Report

Date:  11 October 2019

Project Title:  Barker’s Island Beach Restoration Project: Warranty Period E. coli Monitoring and Planting Assessment

Grant Recipient:  Lake Superior Research Institute (University of Wisconsin-Superior)

Report Prepared by:  Heidi Saillard (Researcher, Lake Superior Research Institute)

Time period covered for this report: 2019-Q3 (July 1 – September 30, 2019)

Activities completed/work accomplished this quarter:

During 2019-Q3, the following tasks were completed:

- July 1 – August 28, 2019 E. coli sampling and Sanitary Surveys (center of beach only) completed twice weekly at four routine locations. A total of 94 samples including once weekly field duplicates and field blanks were collected.

- September 17, 2019 - Year one invasive vegetation removal assessment

- September 6, 2019 - Submission of 2019 E. coli results

Budget:

Funding invoiced for 2019-Q3 includes travel costs, staff and student time for sample collection and E. coli analysis of 140 samples on a cost per sample basis, as well as sample collection supplies (e.g. ice and waterproof paper).

Estimated Current Budget Table

|  | Total Budgeted | Expended | Remaining |
| --- | --- | --- | --- |
| Salaries &Wages | $10,519 | $4,425 | $6,094 |
| Fringe | $3,928 | $1,938 | $1,990 |
| Equipment | $0 | $0 | $0 |
| Supplies | $964 | $591 | $373 |
| Travel | $1,042 | $370 | $672 |
| Other 280 E. coli Analyses Cost Per Sample ($30) | $8400 | $4,200 | $4,200 |
| Total Direct Cost | $24,853 | $11,524 | $13,329 |
| Indirect cost (15%) | $2,168 | $1,122 | $1,046 |
| Total Cost | $27,279 | $12,646 | $14,633 |

Subcontracts or subgrants awarded this reporting period: Not applicable.

QAPP (project plan) Status: Not applicable.

Local services and/or products purchased this reporting period: No services were needed during 2019-Q3.

Number of jobs created this reporting period: No additional jobs were created this reporting period.

Schedule:

Beach sampling and E. coli analysis				May-September 2020

Year two invasive vegetation meandering path survey	August 2020

Submission of 2020 E. coli and invasive survey results	September 30, 2020

Floristic Quality Assessment	 (FQA)				June or July 2021

FQA results submitted using WDNR Excel Calculator	August 2021

Submission of Final Assessment Report 			September 30, 2021

Final quarterly report and invoice				October 15, 2021

Grant End Date:  15 October 2021

Problems / Issues:

No issues to report this quarter.

Activities and work goals planned for next quarter:

There are no project related activities planned for 2019-Q4. Project will resume activities in quarter two of 2020.