Project Funding Request
Date:
3/19/2009

Project Title:   Lafayette County TMDL planning and assessment
Staff Requestee:
Robert Hansis
Proposed Funding Source: 604(b) Stimulus
Passthrough eligible?
Yes
Project time period (including completion of deliverables):
Now through 6/30/2010
Project Description:


Project Objective:

Project Deliverables:
EPA Comment Response

Economic Benefit of the above project: Provides county with staff funding.
Total cost of proposed project: $10,000 
The project will support Lafayette County staff time and travel to complete on-farm assessments in the Silver Spring, Cherry Branch and Apple Branch sub-watersheds.  





These streams are all impaired, and are included in the EPA-approved “Sediment –Impaired Streams in the Sugar-Pecatonica Basin” TMDL. 





Implementation of the TMDL in these watersheds is identified as a work task in the county’s Land and Water Resource Management Plan.





Work activities will include farm inventories to identify sediment source reduction to the level required by the TMDL.  Individual field-level management practices will be identified to reach the prescribed sediment loss goals.  Identification of funding sources will also be completed as part of the activities.





DNR will complete water quality monitoring in the streams to track water quality changes under existing monitoring protocols using separate funding sources.





Lafayette County will provide supervision, office space, vehicles and other tools needed to complete the project.





Identify sediment sources in the identified sub-watersheds where sediment reduction is needed to meet TMDL-established goals.














Identify sediment sources that are above the TMDL-established target.


Revise farm plans for the identified farms to meet the target.


Identify funding sources and other tools to help the producers reach the goals.
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