MANOOMIN RST MEETING NOTES

Wednesday, December 14th, 2022

Welcome & Introductions:

- Ambitious agenda but… leave time for open-ended discussion.

- Brandon – still pursuing GLRI funding for Manoomin remote sensing work?

2022 Field Season Recap:

- Incorporating Ceremony (e.g., last July) – making this part of how we do restoration and stewardship on the SLRE

  - Gratitude to Tom and Bill for making this happen, everyone who was there for contributing.

- Exclosures

  - Win – coordinating with MN fisheries to move up exclosure installation to better protect Manoomin plantings (when temps rise above 60°F, ~ 1 June).

  - Pros/cons of the panels vs. snow fencing.

  - Woven wire in Allouez Bay.

  - 3-string exclosure demo in North Bay.

- Goose roundup

  - Run down on 2022 effort.

  - Recent press.

  - Allouez Bay example.

- Seeding – Tom

  - Show slide of seed totals

- Monitoring – Darren

  - Show figures

- Manoomin Restoration Model (MRM)

  - Example from Allouez Bay

Seed Acquisition:

- Fond du Lac efforts supplemented with…

- Getting out there ourselves (WDNR, MN DNR, 1854, FdL, others)…

- Building a network of trusted, knowledgeable, and respectful harvesters

Monitoring / Status:

- Show the density and acreage figures

- Not confident in acreage estimates – based on the aerial coverage of the monitoring grid; the actual acreage restored is a subset of the grid extent

  - Opportunity to refine acreage estimation using hyperspectral drone imagery…?

Outreach & Engagement:

- SLRA outreach efforts (Tom was at the seeding event).

- Any insights from the recent Fond du Lac open house (Jeramy, Deanna)?

- EPA EJ Template

- Possible documentary to showcase the Ojibwe perspective on Manoomin restoration in the estuary

- Question: Online information could be updated? Is there a focused website for the project? Do we need one?

- Question: Should we try to include more members of the community in the restoration efforts? Getting Fond du Lac residents involved?

  - Seeding, volunteer workday, listening sessions, etc.

- “Wild About Rice” event and/or rice camps?

NRD Funds:

- Close to $400k in from Interlake Duluth Tar settlement committed for wild rice restoration (loosely defined). Sense of urgency to begin spending that money.

  - Want to focus on keeping our progress moving, expanding MNM to additional sites, increasing capacity.

Plan Update:

- Sub-committee met twice in early 2022 to discuss refining the Manoomin Restoration Model and restructuring the goals and objectives.

- Headwaters Partnership Wild Rice Workgroup

- MN Sea Grant’s SLRE Workshop – Wild Rice Workgroup

- Incorporated the idea of “Core Restoration Sites”

  - Locations where the MRM is being fully implemented

- Developed short-, medium-, and long-term indicators.

- Indicators

  - Maintains density targets established in the 2014 plan

  - Scales back acreage targets

  - Focuses on idea of “core restoration sites” – full MNM implementation

    - N. Duck Hunter, Walleye Alley, Rask

    - Allouez, North, Landslide, Kingsbury

  - Incorporates culturally relevant indicators

Manoomin Toxicity / Consumption:

- Is it safe to eat wild rice from the SLRE?

- Early stages of engagement with Tribal partners.

MN Goose Roundup:

- Meeting held with MN DNR, WDNR, City, FWS, USDA

- Duluth Management Plan approved by City Council

- Working through the permitting process

- Control Operator Training in March