Lake Puckaway Biannual Grant Implementation Report

June 30,2011

Project 5% complete

2011

Biweekly

- Water level monitoring at three stations

February

- Andrew Sabai hired as grant coordinator

- Water level monitoring

March

- Meetings with Derek Kavanaugh (Green Lake County) Ted Johnson (WDNR)

  - Planning field season

    - Vegetation surveys

    - Trophic monitoring

April

- Meeting, planning

May

- Planning

- Grant update in annual district newsletter

June

- Water level monitoring at 3 stations

- Water quality monitoring at 5 stations

- Created blog to keep public updated on water quality and other issues surrounding the lake. http://lakepuckaway.blogspot.com/

- Water quality monitoring expanded to include three new stations only monitored for Secchi depth

- Grant update at district annual meeting.