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-Lower Green Bay & Fox River AOC Citizen Monitoring of Degraded Aesthetics (CAC_4_2011).
 -Pilot Citizen Monitoring Project of Degraded Aesthetics in the Milwaukee Estuary AOC (CAC_6_2012).
Position start date February 11, 2013.
As of April 5, 2013 there have been 124.5 hours of activity code GLAC used.  69.5 hours have been recorded as Lower Fox River AOC and 55 hours as Milwaukee Estuary AOC.
· Met with Citizen Bases Monitoring Coordinator to discuss data entry, data interpretation and identified problems with SWIMS database and 2012 datasheets.
· Facilitated coordination meeting with project participants to solve data quality issues and update datasheets and methods. 
· Developed revised data collection methods and datasheet layout for Lower Fox River AOC and Milwaukee Estuary AOC with guidance from DNR Social Scientist.
· Assisted AOC Coordinators to prepare training materials and introduce the volunteer trainers to the updated methods and datasheets.
· Assisting with ongoing QAPP updates for Lower Fox River AOC and Milwaukee Estuary AOC.
· Completed data entry of all 2011 and 2012 volunteer monitoring datasheets in the SWIMS database for Lower Fox River AOC (68 datasheets).

As of April 5, 2013, 115.5 hours remaining for the Aesthetics Monitoring Program Volunteer Coordinator and Aesthetics Monitoring Program Data Support LTE.
