GRANT CLOSE-OUT CHECKLIST

APPLE RIVER FLOWAGE AIS EDUCATION, PREVENTION, AND PLANNING

Apple River Flowage

AEPP-339-12

Upon completion of project, the sponsor will provide the state with a comprehensive report including:

 1)  Final Report summarizing grant accomplishments including CB/CW survey & monitoring results

(including Landing Blitz participation), AIS monitoring results of any detected AIS with appropriate maps,

landing development planning, public outreach, and report on signage. Paper & elec. copy submitted.

NOTES:	8 Dec 2014 – Received Final Report.

 2)  Financial Payment Request with documentation of grant administration time/services & proof of

payments for reimbursement.

NOTES: 8 Dec 2014 – Received Final Payment Request.

 3)  Watercraft inspection report including time & number of people reached;  Daily CB/CW

survey results and remote monitoring results entered into the SWIMS database.

NOTES: 22 Dec 2014 – CB/CW data entered into SWIMS for 2013 and 2014.  Also participated in Landing Blitz for 2 years.

  4)  Verification of workshops/inspector training such as agendas and attendance lists.

NOTES: 25 Dec 2014 – Volunteer monitors attended AIS monitor training before conducting monitoring on the flowage.

CB/CW Inspectors attended CB/CW & AIS Identification training before working at boat landings.

 5)  Report on nuisance monitoring and vegetation caused navigation impairment.

NOTES: 15 Dec 2014 – A telephone contact was established to report nuisance plant and/or AIS (including floating fragments).

Complaints were investigated by the harvester operator and/or Flowage District representative.

 6)  Report on monitoring observations of detected invasive species with appropriate maps.

NOTES: 25 Dec 2014 – Final Report contains log of AIS monitoring activity.  No new AIS discovered.

  7)  Report on Purple Loosestrife control efforts.

NOTES: 15 Dec 2014 – AIS monitoring included surveillance of purple loosestrife.

No control effort of existing plants was mentioned in the Final Report. No grant expenditure for control effort.

 8)  Report on planning and actions to control newly discovered AIS.

NOTES: 15 Dec 2014 – Curly Leaf Pondweed was known to exist in the flowage, and was being controlled via harvesting.

Harvesting also included nuisance coontail in navigation lanes. Permits & maps included in the Final Report.

There were no new AIS discovered.

 9) Report on boat landing site planning and development.

NOTES: 15 Dec 2014 – Grant paid for signage at one landing, and development of harvester access and disposal sites.

Included were plans to harvest nuisance plants to aid navigation between established boat landing accesses.

10) Copies of brochures, educational materials, and mailings paid for through this grant.

NOTES: 15 Dec 2015 – Copies of maps and brochures used in public outreach are included in the Final Report.

11) Report on construction/maintenance of signage.

NOTES: 15 Dec 2014 – Final Report describes creation of sign at Lincoln Landing.  Box also present for take-away brochures.

Copies of the maps and brochures placed at this sign are also included in the Final Report.

12) AIS related materials generated or paid for by this grant.

NOTES: No Additional Charges to this Grant.

APPROVED FOR PAYMENT

___________________________________  Date _________