Section VI A5: Itemized Breakdown of Expenses

Cash Costs     Donated Value

- Salaries, wages and employee benefits

Grant Coordinator/Administrator		     = 		$  3,000

CBCW			$4000 yr x 3 yrs = 		$12,000

CLMN volunteer stipend 	$  250 yr x 3 yrs = 		$     750

Donated value:

CBCW Coordinator

50 hrs yr x $12 hr x 3 yrs =						   $  600

Turion monitoring/water body surveillance monitoring/

pontoon classrooms/CLMN

150 hrs yr x $12 hr x 3 yrs = 			$   5,400

Sociological Survey  Review, distribution, tabulation

100 hrs x $12 hr x 1 yr =				$   1,200

Newsletter creation

50 hrs x $12 hr x 3 yrs=				$   1,800

WAL Representative report to members

15 hrs x $12 hr x 3 yrs = 						   $    540

- Consulting services

LWRD Point Intercept     $1700 yr x 3 yrs =                 $ 5,100

LWRD Water Quality       $3000 yr x 3 yrs =                 $ 9,000

LWRD support                 $500 yr x 3 yrs =                   $ 1,500

meetings, education support and training

Report generation           $3000 x 1 time                      $ 3,000

- Purchased services - printing and mailing

Blake Lake Bugle    $  500 yr x 3 yrs = 			$  1,500

Sociological Survey $1000 yr x 1 yr = 			$     400

Shipping for all samples = 					$     250

- Other purchased services= N/A

- Plant material = N/A

- Supplies= N/A

- Depreciation on equipment = N/A

- Hourly equipment use charges = N/A

Section V: breakdown, cont’d				   Cash Costs     Donated Value

- SLOH costs

LWRD Water monitoring*			= 		$ 11,623

* see attached spreadsheets

Algae analysis $125 x 3 times/year x 3 years =		$  1,125

- Non-SLOH lab costs

Zooplankton  analysis $160 x 3 times/year x 3 years =	$  1,440

- Other

WAL convention - education of representatives

$ 1,500 yr x 3 yrs =					$ 4,500

Education materials, signage

$ 500 yr x 3 yrs =					$ 1,500

________	_____

Total Cash Costs							$56,688

Total Donated Value								   $ 9,540

Total Project Cost = $ 66,228

Summary of Cost Estimate:

Project Total 			$ 66,228

75/25 Cost Share		$ 66,228*75% = $49,671

66,228*25% = $16,557

DNR Grant Share			$49,671

Big Blake Lake Share		$16,557 - 9540 (donated)= 7,017(cash)