Upper Sugar River Watershed Association grant reporting NORTH - 7/10/2020
Grant: AIS Boots on the Ground North - AEPP59319
North Grant: Crawford, Richland, Sauk, and Vernon Counties.

Final Report Grant Narrative

Upper Sugar River Watershed Association (USRWA) is writing to complete reporting requirements for the Surface Water grant AEPP59319 “AIS Boots on the Ground North.”
This grant was originally written by the Southwest Badger Resource Conservation & Development (SWBRCD) nonprofit and was passed on to USRWA in 2019. USRWA has used these funds for Wisconsin Department of Natural Resources (WDNR) approved salaries and other expenses to achieve these deliverables. This document covers eligible deliverables completed by the Upper Sugar River Watershed Association and collaborating partner for the entire grant from 2/15/2019 to 3/31/2021.

Competed Deliverables:

The following outlines deliverables completed as required by the grant scope. Actives are color coded to match previous reports and make clear the final deliverables completed since the last interim reimbursement. Working with Susan Graham, USRWA filed scope amendments to better suit our capacity and to pivot programming due to the COVID-19 pandemic. See “Appendix A: Grant Amendments” for details as communicated.

Key:
Activities reported in the February 15 2019 to July 1 2020 reporting period are highlighted yellow
Activities reported in the July 2 2020 to December 2 2020 reporting period are highlighted purple
Activities reported in the December 3 2020 reporting period to March 31 2021 are highlighted blue

Goal 1: Education

Activity 1A: EDUCATE OUTDOOR RECREATIONISTS, SPORTSPEOPLE, WATER GARDENERS, AND AQUARISTS

Aquatic Invasive Species (AIS) Paddles

Method: Host guide info paddle on AIS
Deliverable: Host 2 paddles, report in SWIMS
Timeline: Growing season (May-Sept)

Planned Kickapoo Valley Reserve (KVR) for paddle in late Spring 2020 (COVID cancelled)

Bait Campaign

Method: Expand Bait dealer campaign in areas bordering Mississippi River
Deliverable: 15 dealers will participate, 5 of which are in the Miss/WI River area.
Timeline: Fishing season (March-August)

10 shop visits, 5 of which are bordering Mississippi River and 1 by Wisconsin River. See Bait Campaign list below for more details.

Date	Name	Address	County	Near Miss Riv	Near WI Riv	Outreach Materials presented
8/23/2019	Nelson Agri-Center True Value	217 N Center Avenue, Viroqua, WI 54665	Vernon			Bait law stickers, laminated bait info sheet, VHS handouts, USRWA business card
8/23/2019	Zzstop/Gulf Gas	411 S. Main Street, Westby, WI	Vernon			Bait law stickers, laminated bait info sheet, VHS handouts, USRWA business card
9/28/2019	DH BP North	500 N Marquette Rd, Prairie du Chien, WI 53821	Crawford	x		Bait law stickers, laminated bait info sheet, VHS handouts, USRWA business card
9/28/2019	Casey's	34487 Wisconsin 35 Hwy 35, North St, Prairie du Chien, WI 53821	Crawford	x		Bait law stickers, laminated bait info sheet, VHS handouts, USRWA business card
9/28/2019	Mitchell's Liquor Box Tavern And Tackle	25544 Falling Rock Rd, Eastman, WI 54626	Crawford	x		Bait law stickers, laminated bait info sheet, VHS handouts, USRWA business card
9/28/2019	Ferryville Cheese	163 Main St, Ferryville, WI 54628	Crawford	x		Bait law stickers, laminated bait info sheet, VHS handouts, USRWA business card
9/28/2019	Cheapo Depot & Fireworks Outlet	181 Main St, Ferryville, WI 54628	Crawford	x		Bait law stickers, laminated bait info sheet, VHS handouts, USRWA business card
6/10/2020	Lakeside General Store	12965 HWY 78 E, MERRIMAC , WI 53561	Sauk		x	Bait law stickers, laminated bait info sheet, VHS handouts,
6/27/2020	Zzstop/Gulf Gas	411 S. Main Street, Westby, WI	Vernon			Bait law stickers, laminated bait info sheet, VHS handouts --> left for manager to see
6/27/2020	Nelson Agri-Center True Value	217 N Center Avenue, Viroqua, WI 54665	Vernon			Bait law stickers, laminated bait info sheet, VHS handouts, USRWA business card

11 shops visited in North (4 new). See list of visits (new visits in bold):

Date	Name	Address	County
8/23/2019	Nelson Agri-Center True Value	217 N Center Avenue, Viroqua, WI 54665	Vernon
8/23/2019	Zzstop/Gulf Gas	411 S. Main Street, Westby, WI	Vernon
9/28/2019	DH BP North	500 N Marquette Rd, Prairie du Chien, WI 53821	Crawford
9/28/2019	Casey's	34487 Wisconsin 35 Hwy 35, North St, Prairie du Chien, WI 53821	Crawford
9/28/2019	Mitchell's Liquor Box Tavern And Tackle	25544 Falling Rock Rd, Eastman, WI 54626	Crawford
9/28/2019	Ferryville Cheese	163 Main St, Ferryville, WI 54628	Crawford
9/28/2019	Cheapo Depot & Fireworks Outlet	181 Main St, Ferryville, WI 54628	Crawford
6/10/2020	Lakeside General Store	12965 HWY 78 E, MERRIMAC , WI 53561	Sauk
6/27/2020	Zzstop/Gulf Gas	411 S. Main Street, Westby, WI	Vernon
6/27/2020	Nelson Agri-Center True Value	217 N Center Avenue, Viroqua, WI 54665	Vernon
6/28/2020	Captain Hooks Bait & Tackle	108 Main St, Genoa, WI 54632	Vernon
6/28/2020	Cheapo Depot & Fireworks Outlet	181 Main St, Ferryville, WI 54628	Crawford
6/28/2020	Ferryville Cheese	163 Main St, Ferryville, WI 54628	Crawford
6/28/2020	DH BP North	500 N Marquette Rd, Prairie du Chien, WI 53821	Crawford
6/28/2020	Casey's	34487 Wisconsin 35 Hwy 35, North St, Prairie du Chien, WI 53821	Crawford
7/5/20	Kwik Trip #842	211 S Marquette Rd, Prairie du Chien, WI 53821	Crawford
7/24/20	Wilderness Fish and Game	532 Water St, Sauk City, WI 53583	Sauk
9/18/2020	Schleef's Bait Shop	1141 E Hiawatha Dr, Wisconsin Dells, WI 53965	Sauk

12/15/2021 Call to Black Earth Angler and Driftless Angler for angler outreach and mailing

Organisms in Trade (OIT)

Method: OIT Habitattitude campaign
Deliverable: 10 OIT contacts across all N counties
Deliverable: Pet surrender event
Timeline: Anytime (good winter work)

6/10/2020 OIT inspection training @ Lakeside General Store 12965 WI-78 Trunk, Merrimac, WI 53561
6/27/20 OIT inspection @ Nelson Agri-Center True Value 217 N Center Ave, Viroqua, WI 54665
8/26/2020 OIT Habitatitude Campaign visits (6 total) visits below

Zebra mussel moss ball rapid response outreach (see below for visits).

AIS Signs

Method: Install or replace AIS signs
Deliverable: Install signs and brushes, report to DNR
Timeline: Warm season (March-Oct, good fall project)

Report missing sign in Prairie Du Chien to David at Crawford LWCD
Verification of signs at Sidie Hollow and Jersey Valley Crawford
Reported in SWIMS presence of AIS signs (including boots and brushes) at landings and water entry points 28 present
Reported in SWIMS absence of AIS signs at landings (9 absent)

Activity 1B: TRAIN GOVERNMENT PROFESSIONALS

Research AIS control successes, and Present to Gov. Units, Report Changes

Method: Research ordinances, practices, policies, codes, and laws, etc. that have been successful in other areas for prevention and control of AIS
Deliverable: Present findings to 5 gov units on recommend best management practices.
Deliverable: Report decisions made from training
Timeline: Mowing prep, year-round (Feb-Oct)

9/25/2019 Knotweed control presentation to Vernon CO LWCD
9/25/2019 Met with Tom Lukens of Valley Stewardship Network to research effective control of Japanese Hops
11/14/2019 Presented Wisconsin NR 40 Invasive species process to US Department of the Interior for consideration in new 5-year plan
3/10/2020 Coordinator and notetaker for Wisconsin Invasive Species Council ornamental species assessment group
4/3/2021 Presented research on Japanese hops to Lakes Convention professionals (60 people split N/S)
Review and judge Invader Crusader awards, report to Wisconsin Invasive Species Council
10/13/2020 CISMA statewide meeting
11/11/2020 DEI and AIS overlap in conservation granting
11/12/2020 Work with Midwest Conservations dogs including field test day in Wauwatosa.
11/18/2020 Work with UW Renz lab biologist Leo Roth on red hailstone control publication.
2/3/2021 Work planning with David Troester of Crawford County on LMPN transition
2/3/2021 Work planning with Cathy Cooper of Richland County on LMPN transition
2/23/21 Facilitate WDNR Agronomic NR40 Species Assessment Group

Smart Mowing best management practices (BMP) to Gov units

Method: Present Smart Mowing BMP’s cleaning equipment and mowing timing
Deliverable: 10 county, village, or township mowing crews will receive training on Smart Mowing recommendations.
Timeline: Mowing season (May-Oct)

3/4/2021 Online webinar on Best Management and Smart Mowing for Sauk, Richland, Crawford, and Vernon township rights of way managers with Wisconsin First Detector network.

Activity 1C: EDUCATE LANDOWNERS AND COMMUNITY MEMBERS

AIS ID class

Method: Host landowner AIS WEED ID class
Deliverable: 10+ landowners will learn hands on about AIS
Timeline: Growing season (May-Sept)

7/21/2019 Talked with Valley Stewardship Network in Vernon CO on AIS (12 landowners)
Planned hikes with KVR for late spring (canceled)
10/2/2020 Make AIS prevention ID and prevention videos on NZMS and decon.
9/2/2020 ID Fall Flower AIS webinar for riparian landowners (5 landowners)

AIS presentations to communities

Method: Present on AIS prevention awareness to university and school students, community groups, sportsman clubs, and tournaments and other interested groups.
Deliverable: 300 or more community members will be documented to have received AIS training
Timeline: Year-round, best during growing season

7/28/2019 Discussed AIS with Valley Stewardship Network landowners (25 people)
7/25/2019 Farm Tech (30 people [split N/S])
11/20/2019 Friends of Vernon County Parks and Forest meeting (10 people)
1/24/2020 Met with Lake Wisconsin Alliance to present on invasive species prevention (8 people)
1/25/2020 SW Trout Unlimited Icebreaker table for AIS ID and prevention (40 people [split N/S])
1/25/2020 FLOW annual meeting outreach table AIS ID and prevention (15 people [split N/S])
2/6/2020 Wisconsin River Sportsman club doc meeting on AIS and CBCW (15 people [split N/S grants])
2/7/2020 Work at IPAW outreach table (50 contacts [split N/S grants])
2/20/2020 Professional development and talk on AIS with UW Nelson Institute (10 people [split N/S grants])
4/14/2020 Online “Conversation on Conservation” on AIS (10 people, [split N/S grants])
4/17/2020 WIFDN Eddmaps webinar (25 people, [split N/S grants])
5/12/2020 Call with Chicago Fly Fishing on AIS prevention steps
6/15/2020 Mailer of AIS materials to Driftless Angler
9/2/2020 CBCW grant application for 6 landings in LMPN for 2021
10/10/20 Annual Open House at Praire Moraine Dane County Park (15 people reached)
11/19/2020 Publishing article on Goat Guardians as part of Friend of Vernon CO Parks and Forests
2/11/2021 Taught UW-Madison class on AIS prevention/careers in invasive species control (25 students)
2/25/2021 Conversation on Conservation: Goats and invasive species management webinar (15 participants [split N/S grants])
3/9/2021 Wisconsin Water Week talk: Lightening round on red hailstone (84 participants [split N/S grants])

Mechanical Removal techniques:

Method: Facilitate field demonstration events to empower and educate landowners on AIS mechanical removal techniques.
Deliverable: At least 2 mechanical removal field demonstration events will be advertised and conducted.
Timeline: Growing season (March-Sept)

10/12/2019 Facilitated knotweed field training with Vernon CO landowners for cutting method
6/26/2020 Facilitated Vernon CO goat coordination meeting for goat training for invasive species control

Goal 2: Prevention

Activity 2A: PARTICIPATE IN STATEWIDE BOAT LAUNCH PREVENTION CAMPAIGNS

June Drain Campaign/ July Landing Blitz (combined due to COVID)

Method: Participate in the statewide Drain Campaign
Method: Participate in the statewide July 4th Landing Blitz
Deliverable: Numbers of boaters/hunters reached through the Drain Campaign
Deliverable: Numbers of boaters/hunters reached by July 4th Landing Blitz
Timeline: March-June

6/28/2020 CBCW along Mississippi River
- Bad Axe Landing (2.25 hours, 6 contacts)
- Blackhawk Upper Access (1.5 hours, 34 people contacted)
- Ferryville Landing (0.75 hours, 2 contacts)
- St. Feriole Slough (0.75 hours, 29 people contacted)
7/3/2020 CBCW at Moon Valley Landing, Lake Wisconsin: 3 hours, 70 contacts
7/5/2020 CBCW Prairie du Chien (2 hours, 77 contacts)

WaterFowl Hunter (WFH)

Method: Participate in the statewide September Waterfowl Hunter Campaign, focus Mississippi River
Deliverable: Numbers of boaters/hunters, 2 Miss. River boat landings will be staffed for the Waterfowl Hunter Campaign
Timeline: July-September

9/28/2019 Campion Boat Landing in Prairie Du Chien (4 hours, 23 contacts)
10/25/2019 Campion Boat Landing training, conduct CBCW (2 hours @ 3 ppl = 6 hours, 2 contacts)
10/26 2019 Volunteers at Ferryville landing (4 hr @ 2 ppl = 8 hr, 14 contacts)
9/3 - 9/14/2020 Research sites and landings along Mississippi and Wisconsin River in which we should focus outreach efforts:

County	Site (N to S)	Site ID	Lat	Long	Miss R?	Waterbody	WBIC
Vernon	Hunters Point Boat Landing		43.71529° N	91.23126° W	x	Wigwam Slough	726550
	Goose Island Hunters Point Landing		43.71591° N	91.23200° W	x
	Stoddard River Park Boat Ramp		43.65693° N	91.22508° W	x	Mississippi River	721000
	Genoa Harbor		43.57416° N	91.22779° W	x	Unnamed	5566590
	Dairyland Landing		43.55106° N	91.23477° W	x	Thief Slough	726100
	Bad Axe Landing	10017465	43.51975° N	91.22214° W	x	Bad Axe River	1639300
	Victory Landing	1017591	43.48301° N	91.21422° W	x	Mississippi River	721000
	Blackhawk County Ramp	10017873	43.46368° N	91.22336° W	x	Battle Slough	725700
	Blackhawk Upper Access	10017872	43.46076° N	91.22522° W	x	Battle Slough	725700
	Blackhawk Park South		43.45507° N	91.22381° W	x	Unnamed	5031167

Crawford	Backwater Lake Landing (Canoe)		43.41681° N	91.19604° W	x	Unnamed	1636900
	Village Park Access		43.39401° N	90.77589° W		Kickapoo River	1182400
	Winneshiek Slough Landing		43.39081° N	91.18207° W	x	Winneshiek Slough	724700
	Ferryville Landing	10017879	43.34890° N	91.10305° W	x	Winneshiek Slough	724700
	Village Park Landing (Canoe)		43.31993° N	90.85134° W		Kickapoo River	1182400
	Cold Springs Landing		43.27848° N	91.04808° W	x	Lake Winneshiek	724600
	Lynxville Landing		43.24807° N	91.05905° W	x	Mississippi River	721000
	Gordons Bay Landing		43.20119° N	91.11214° W	x	Mississippi River	721000
	Village Park Landing		43.18132° N	90.85910° W		Kickapoo River	1182400
	Ambro Slough Landing		43.10845° N	91.15310° W	x	Ambro Slough	723900
	Ambro Access		43.10100° N	91.15981° W	x	Ambro Slough	723900
	Plum Creek Landing (Canoe)		43.11411° N	90.91328° W		Kickapoo River	1182400
	Kickapoo Landing		43.10124° N	90.86035° W		Kickapoo River	1182400
	Wauzeka Boat Landing		43.08448° N	90.88030° W		Kickapoo River	1182400
	Gremore Lake Access (Canoe)		43.10101° N	91.15903° W	x	Gremore Lake	724100
	St. Feriole Slough	10017866	43.05961° N	91.15146° W	x	Marais de Saint Feriole	723600
	Villa Louis Boat Landing	10017864	43.05839° N	91.16091° W	x	East Channel	723400
	Campion Landing		43.03138° N	91.14805° W	x	Hunter Channel	723300
	Campion Canoe/Kayak Landing		43.03078° N	91.14799° W	x	Hunter Channel	723300

(9/15,17,28 - 29/2020) Outreach to community organizations to join WFH outreach: contacted 13 organizations
(9/24/2020) Gave virtual CBCW volunteer training
Scheduled two in-person volunteer trainings for WFH outreach:
- 10/3/2020 @ St. Feriole Slough Landing (0 attendees)
- 10/9/2020 @ Cassville Public Landing (canceled due to change of locations).
Writing outreach blurb for social media push for volunteers to help with WFH outreach.
Waterfowl Hunter AIS Outreach:
- 10/3/2020 St. Feriole Slough Landing (5.5 hours, 2 contacts)
- 10/3/2020 Miss. River Ambro Access (0.5 hours, 0 contacts)
- 10/3/2020 Miss. River Ambro Slough Landing (0.5 hours, 0 contacts)
- 10/3/2020 Campion Landing (1.5 hours, 5 contacts)
- 10/4/2020 Kickapoo River Station 1 -1962 Boat Landing in Wauzeka (0.25 hours, 0 contacts)
- 10/4/2020 Winneshiek Slough Landing (2.5 hours, 6 contacts)
- 10/9/2020 Hunter’s Point Landing (South Goose Island) (4 hours, 11 contacts)
10/9/20 CBCW at WFH landings (Bakkens Pond + others with no contacts) w/ Richard Wallrath

Clean Boats Clean Waters (CBCW)

Method: Coordinate watercraft inspections through the CBCW program, focus SuperSpreaders
Deliverable: 600 hours of boat inspections and education will be completed through the CBCW program. Two of these boat launches will be on the Mississippi River and one will be at Lake Wisconsin
Timeline: Boating season (March-Sept)

5/29, 5/31/2020 Held 2 online CBCW training (webinars 30 participants @ 2 hours 30 HRS [split N/S])
Assisted Lake Redstone CBCW in trainings and towel/ice block supply
6/11,17/2020 Write CBCW article for tristate(?) newspaper; link to article: https://docs.google.com/document/d/1oIfKWGRlJ4Kl4qsA0BnFJceKwyTJHK75QFi5hn5_zf4/edit?usp=sharing
8/14/2020 Train volunteer Chelsea Holman how to conduct CBCW outreach (St. Feriole Slough Landing, Prairie du Chien
CBCW Outreach (totals in BOLD):
- Crawford:
  - Ferryville (10017879)
    - 6/28/2020: 0.75 hour, 2 contacts
    - 10/4/2020: 0.25 hour, 0 contacts
    - TOTAL: 1 hour, 2 contacts
  - St. Feriole Slough, Prairie du Chien (10017866)
    - 6/28/2020: 0.75 hours, 29 contacts
    - 7/5/2020: 2 hours, 77 contacts
    - 8/14/2020: 4 hours, 51 contacts
    - 10/3/2020: 4 hours, 7 contacts
    - 10/3/2020: 1.5 hours, 2 contacts
    - TOTAL: 12.25 hours, 163 contacts
  - Ambro Slough (10017878)
    - 10/3/2020: 1 hour, 0 contacts
  - Ambro Access (10017900)
    - 10/3/2020: 0.5 hours, 3 contacts
  - Greenmore Lake Access at Ambro Road (10047642)
    - 10/3/2020: 0.5 hours, 0 contacts
  - Campion Landing (10017845)
    - 10/3/2020: 1.5 hours, 5 contacts
  - Winneshiek Slough Landing (10017502)
    - 10/4/2020: 2.5 hours, 5 contacts
  - Kickapoo River Station 1 – 1962 Boat Landing in Wauzeka (10013664)
    - 10/4/2020: 0.25 hours, 0 contacts
- Richland: N/A
- Sauk:
  - Lake WI-Access- Moon Valley Landing
    - 6/12/2020: 6.5 hours, 54 contacts
    - 7/3/2020: 3 hours, 70 contacts
    - 7/24/2020: 2.5 hours, 21 contacts
    - 8/21/2020: 1.5 hours, 5 contacts
    - TOTAL: 13.5 hours, 150 contacts
- Vernon:
  - Bad Axe River/Mississippi River (10017465)
    - 6/28/2020: 2.25 hours, 6 contacts
  - Blackhawk Upper Access (Near De Soto) (10017872)
    - 6/28/2020: 1.5 hours, 34 contacts
    - 8/14/2020: 2 hours, 18 contacts
    - 10/4/2020: 2.25 hours, 20 contacts
    - TOTAL: 5.75 hours, 72 contacts
  - Hunter’s Point Landing (10017952)
    - 10/9/2020: 4 hours, 6 contacts
  - Upper Hunter’s Point Landing (no Station ID)
    - 10/9/2020: 4 hours, 2 contacts

Activity 2B: ESTABLISH PARTNERSHIPS WITH LOCAL LAW ENFORCEMENT

Local law enforcement training

Method: Establish partnerships and train local law enforcement staff on Wisconsin Boat Transportation and Bait Laws
Deliverable: Law enforcement staff 5 municipalities bordering the Mississippi River and Lake Wisconsin receive training.
Timeline: Before and during boating season (Feb-Sept)

Planned OIT training for regional wardens (delayed by WDNR Amy Kretlow due to lack of NHC OIT Coordinator)

Goal 3: MONITOR, IMPLEMENT MANAGEMENT PLANS, AIS CONTROL

Activity 3A: TRAIN, MONITOR, VOUCHER, REPORT

Snapshot Day

Method: Take part in the statewide Snapshot Day monitoring event in partnership with River Alliance
Deliverable: take part, source volunteers in a Snapshot Day in the North counties
Timeline: May- August

Registered Viroqua site on West Fork of Kickapoo in Vernon CO for 2020
Scout sites for snapshot day (6/26/2020). Look at OLD # sites, 13 total:
https://docs.google.com/spreadsheets/d/1HeRSoclQTTQP9lercP_E-ry1-l_IcRWsgFTDA9CgzAc/edit#gid=0 and photos: https://drive.google.com/drive/folders/1g0rrStT54VJZS57sWutyxDtgAKKezmHM?usp=sharing
(at some point before this, I planned which sites to go to)
Planning for Snapshot Day: confirming sites, starting logistics and communications (716/2020); go through Snapshot Day site leader instructions, Zoom meeting with Jaclyn Lucas of River Alliance for tips and instructions on being a site leader (7/23/2020); make Snapshot Day site maps, organizing supplies box and making kits, read through manual (8/5/2020):
8/6/2020 Attend Snapshot Day Volunteer Virtual Training
8/13/2020 Communicate with Snapshot Day volunteers to inform them of meeting location, supplies, COVID-19 safety procedures, etc.
8/15/2020 Lead Snapshot Day. Three sites evaluated, Station IDs: 633199, 10013076, and 10013772
8/18/2020 Verifed Snapshot Day finds, curly-leaf pondweed, with Alex Selle, DNR AIS Coordinator

Clean Lakes Monitoring Network (CLMN) / Project RED

Method: Volunteers for early detection monitoring will be trained and deployed through Project RED or WDNR CLMN protocols
Deliverable: Trained early detection volunteers will monitor 2 lakes or rivers for pioneer populations of AIS in “High Vulnerability Waters.”
Timeline: Growing season (March-Sept)

Trained Walt Cook in Project RED protocols, deployed in Vernon Co (6/17/2020)
6/26/2020 Project RED monitoring at ‘Snapshot day Sites North 2020’, AIS samples noted in document with sites (13 sites); link to site list: https://docs.google.com/spreadsheets/d/1HeRSoclQTTQP9lercP_E-ry1-l_IcRWsgFTDA9CgzAc/edit?usp=sharing
8/7/2020 Monitor Ferry Bluff SNA and Honey Creek for AIS (Project RED: Keren)
9/17/2020 Scout Lower Wisconisn River from Boscabel to Woodman for PL, AIS with Project RED vol. Walt Cook

Monitor for AIS

Method: AIS Coordinator will frequently monitor water bodies for new or expanding populations of AIS
Deliverable: AIS Coordinator will find and report AIS populations focus non-native phragmites in Richland County. Report other AIS as observed.
Timeline: Growing season (March-Sept)

9/25/2019 Monitoring of Japanese hops in Vernon CO
8/24/2019 2 Bohemian Knotweed reports in Vernon CO
8/24/2019 Monitoring float for purple loosestrife on Kickapoo
AIS monitoring in Kickapoo River area (6/4/19, 6/17/2019, 7/1/2019, 7/23/19, 7/26/19, 8/16/19, 8/19/19, 9/3/19, 9/26/10, 10/17/2019)
5/6/2020 Collected phragmites (1 site) in Richland County at monitored 6 knotweed sites, vouchered 4
5/12/2020 Collected phragmites at 1 site in Richland County, verified non-native phragmites at Devils Lake
6/12/2020 Collected knotweed samples at 4 sites in Sauk CO
7/2/2020 Knotweed detections in Richland CO
7/11/2020 CLP detection in Sugar Creek at Sugar Creek SNA
10/5/2020 Send photos of AIS from Ferryville Landing and Blackhawk Park to DNR AIS Coordinators Shelby Adler and Alex Selle for verification

date	county	narrative of project	Lat	Long	station	Species
8/7/2020	Sauk	Monitor Ferry Bluff SNA / Honey Creek (Project RED: Keren)	43.2433	-89.8131	10053416	None detected
8/15/2020	Vernon	PL at Jersery Lake	43.68973	-90.79947	633124	Purple Loosestrife
8/15/2020	Vernon	PL at Jersery Lake	43.69659	-90.79157	633124	Curly Leaf Pondweed
8/15/2020	Vernon	Timber Coulee survey	43.72449	-90.90663	10013734	None detected
8/16/2020	Richland	JK on Willow Creek	43.42273	-90.24134	10047194	Japanese Knotweed
8/16/2020	Richland	JK on Willow Creek	43.42273	-90.24134	10047194	Japanese Knotweed
8/16/2020	Richland	JK on Willow Creek	43.42273	-90.24134	10047194	Japanese Knotweed
9/17/2020	Crawford	LWR Paddle with Walt	43.1154	-90.76608	633120	Purple Loosestrife
10/7/2020	Richland	Knotweed detections in Richland CO	43.35624	-90.36595	10054140	Japanese Knotweed
10/7/2020	Richland	Knotweed detections in Richland CO	43.34684	-90.38950	10054142	Japanese Knotweed
3/9/2021	Richland	phrag verfication	43.38144	-90.24736	10054132	N.N. Phragmites
3/10/2021	Richland	phrag verfication	42.91544	-91.11648	10029710	N.N. Phragmites

Rapid Response

Method: Implement the WDNR’s Rapid Response, Work with other state and local organizations to insure consistent responses to new invasions.
Deliverable: Participate in all DNR-initiated Rapid Response in the region. Follow-up actions will be developed in relation to the Willow Creek Rapid Response project that was completed in Richland. Work towards Rapid Response Project proposal.
Timeline: Rapid Response as needed, control phragmites in growing season (March-August)

Meeting for DNR response on red swamp crayfish release (Participating in 2020 monitoring efforts in Sauk CO)
6/10/2020 Monitor for Red Swamp Crayfish on land at Sauk City Canoe Landing
6/25/2020 Literature to learn crayfish monitoring protocols
7/3/2020 Received Crayfish monitoring training from Shelby Adler
Trap at 3 locations on WI River: Honey Creek – near confluence with Wisconsin River (10052941), Sauk Canoe Access (10019843), and Arena Landing Canoe Launch (10047683) 4 separate times throughout summer:
- Set 7/2/2020, retrieve 7/3/2020 (trapped one native virile crayfish)
- Set 7/23/2020, retrieve 7/24/2020 (no crayfish trapped)
- Set 8/20/2020, retrieve 8/21/2020 (no crayfish trapped)
- Set 9/17/2020, retrieve 9/18/2020 (no crayfish trapped)
Link to images: https://drive.google.com/drive/folders/10MvyYX1mPljGjmGZWAt6ATvQG_SZJ0Qj?usp=sharing
9/1/2020 Attend and present RSCF Rapid Response at Lakes and Rivers Partnership Meeting

Activity 3B: IMPLEMENT MANAGEMENT PLANS IN THE TARGETED PRIORITIZED WATERSHED

AIS Management Plans

Focus: West Fork of the Kickapoo River Watershed AIS Management Plan plan addresses three high-priority AIS (Japanese hops, Japanese knotweed, and purple loosestrife) and is serving as a guide for multi-year targeted efforts utilizing landowner support as well as supporting agencies.

Method: Notify landowners periodically about the West Fork of the Kickapoo River AIS Management Plan and identify successes and hurdles. Develop relationships with landowners and create individually-tailored AIS Management Plans for each landowner property.
Deliverable: Five-year AIS Management Plans for at least 10 landowners in the West Fork of the Kickapoo River watershed will be completed.
Timeline: Year round

7/28/2019 Met with Valley Stewardship Network landowners, generated contacts for North
8/23/2019 Met with Ryan Thompson in Vernon CO, scouted property (no AIS detected)
7/16 - 24/2020 Condensed landowner analysis data to identify properties (six total) with the four high-priority AIS: Japanese hop and knotweed, non-native phragmites, purple loosestrife and pioneer AIS: New Zealand mudsnail (in Excel sheet).
8/6/2020 Identified landowner name and contact information.
8/19 - 20/2020 Using grant information, drafted letter to landowners to ask for their participation in West Branch Pecatonica AIS Management Plan
9/9/2020 Advised Kickapoo Valley Reserve tech staff Ben Johnston and concerned citzen Marla Lind on knotweed monitoring and control.
3/21/2021 Mailed 5 year AIS management plan to City of Ontario (Vernon County) to control knotweed

Funding sources

Method: Develop funding sources for multi-property approaches for control efforts, such as Early Detection and Response grants, right-of-way grants.
Deliverable: 1 or more Early Detection and Response grants in the West Fork of the Kickapoo River a watershed will be approved or in process.
Timeline: Year-round, per grant cycle timing

Scoped a Cooperative Invasive Species Management Area for SW region that could allow for increased collaboration and funding opportunities. Received grant for FY2021/2022
4/29/2020 Training webinar on NR 193 AIS coordination for all Richland, Vernon, Crawford and Sauk counties
10/05/2020 Finalized all LMPN grants for 2021: Vernon, Sauk, Iowa, Grant, Lafayette, Green
11/17/2020 Scope with Sea Grant Wisconsin staff Tim Campbell for DEI and AIS related grants
2/12/2020 UW CO-OP integrated pest management goat invasive species control grant submission

Activity 3C: WORK WITH ORGANIZATIONS TO IMPLEMENT BIOCONTROLS AND ENCOURAGE LAKE MANAGEMENT PLANNING GRANT

Manual removal and biocontrol projects

Method: Meet with volunteers or organizations (Lake Wisconsin, Vernon County Land and Water, West Fork Neighbors Watershed Council, Mirror Lake Management District, etc.) to implement manual removal and biocontrol projects.
Deliverable: One or more groups will raise and release cella beetles for purple loosestrife biocontrol. At least one group will raise and release beetles within Jersey Valley Lake purple loosestrife population, a critical habitat within Reach 1 of the West Fork of the Kickapoo River Watershed AIS Management Plan.
Timeline: April to July 2020

AIS manual control in Vernon CO (7/24/19, 8/7/19, 9/30/19, 10/12/19)
AIS goat herd control with Vernon CO LWCD summer of 2019
6/10/2020 Checked Hillsboro and verified purple loosestrife cella damage at Veterans Park
6/28/2020 Checked Sugar Creek Bluff for purple loosestrife, no detection
7/25/2020 to 10/31/2020 Coordinated volunteers and professionals to tend goat and sheep heard at Esofea and Sidie Hollow doing invasive species control. Vol training (8 ppl) on 10/16/2020
3/15/2021 Permitting work for Ben Johnstone (Vernon CO) beetle-rearing

Lake management planning grants

Method: Discuss with organizations possible application for lake management planning grants for a priority lake resource such as Lake Wisconsin, Jersey Valley Lake, and Mirror Lake.
Deliverable: Identify, encourage, and report on at least 1 group that is considering a lake management planning grant.
Timeline: Year round

Encouraged and reviewed Sidie Hollow Lake Management grant with Vernon CO LWCD.

Other partnership planning activities

Attended all Lakes and Partnership calls with WDNR, Wisconsin Lakes, UWEX and partners.
7/17/2019 Met with Kickapoo Valley Reserve staff
7/23/2019 Met with Richland CO LWCD Conservationist staff
11/20/2019 Met with Vernon CO LWCD Conservationist staff
10/25/2019 Met with Crawford CO LWCD Conservationist staff
11/17/2019 Attended Sauk County Conservation Network Annual meeting
12/6/2019 Met with River Alliance staff for regional grant planning
12/19/2019 Attended Dane County Watershed Network Gathering
12/30/2019 Met with Sauk CO LRE Conservationist staff
5/13/2020 Met with Sauk County conservation committee remotely for update and NR 193 info
5/27/2020 AIS Trainer Webinar via Zoom with Erin McFarlane, 2 hours
6/24/2020 Lakes Partnership Aquatic Plant ID workshop via Zoom, 4 hours
6/26/2020 Met with Ben Wojan and Sarah McDowell of Vernon CO LWCD for NR 193
8/5/2020 Lead LMPN webinar for county partners
9/1/2020 Attend and present RSCF Rapid Response at Lakes and Rivers Partnership Meeting
9/14/2020 Newsletter including AIS updates to membership and partners
9/23/2020 AIS ID class to train Wallrath and Steiner
10/1/2020 Non-Native Fish ID with U Michigan
11/1/2020 to 11/4/2020 Attend UMISC remotely
11/3/2020 Planning Wisconsin Water Week South Driftless Channel to share messaging
12/04/2020 Met with Jean of UW Milwaukee to discuss equity in grant writing for conservation
12/08/2021 Natural Resources Foundation of Wisconsin DEI committee meeting
12/08/2021 ANS National Taskforce meeting
12/11/2021 Webinar Building Water Connections across the UW
12/16/2021 DEI conversation with UW-Madison professor Randy Stoecker
12/17/2021 USRWA SW CISMA initial meeting
1/5/2021 AIS Telegraph-Herald publication with Grant CO along Mississippi River region
1/8/2021 DEIJ leadership trip planning with Justin Hougham, Director of Upham Woods Outdoor Learning Center
1/13/2021 Webinar: Zebra and Quagga Mussel Impacts on Native Mussels
1/20/2021 AIS article in USRWA winter newsletter
1/21/2021 USRWA SW CISMA second meeting for Dane, Sauk, Lafayette, Green and Iowa CO
1/27/2021 Environmental Justice JEDI committee meeting with Wisconsin Association of Environmental Educators
2/8/2021 OIT social outreach meeting with Tim Campbell of WI SeaGrant
2/9/2021 Environmental Justice and AIS prevention mentoring with Nelson Institute M.S. student
2/15/2021 Lakes Monitoring and Protection Network Orientation
2/16 - 2/19/2021 WWA wetland conference attendance, Lightening Round on red hailstone
2/24/21 Ecobot Webinar: New Tools to De-risk & Speed Projects
3/8 - 3/11 2021 Attended Wisconsin Water Week 2021
3/11/2021 Hosted Wisconsin Water Week Driftless Channel
3/25/2021 Co-hosted Purple Loosestrife Biocontrol Training

Appendix A: Grant Amendments

Project shifts for grant AEPP59319 “AIS Boots-on-the-ground North.”

Per approved communications with DNR grant management about grant transition and in light of COVID-19 shifting the ability to do projects, this section outlines changes to the Surface Water AEPP59319 “AIS Boots-on-the-ground North” as conducted by the Upper Sugar River Watershed Association.

Goal 1. EDUCATION:

Activity 1.a. EDUCATE OUTDOOR RECREATIONISTS, SPORTSPEOPLE, WATER GARDENERS, AND AQUARISTS:
Due to COVID 19 we plan to shift to the North Region Surrender event to other tasks. While we had a sponsor lined up to help us with this surrender event, they have now canceled due to the pandemic. Instead, we will hold a training focused on organism in trade (OIT) online, continue to work with OIT issues with the DNR and partner groups as an expert in the field, and to work with the incoming DNR OIT coordinator to help train them once they are hired.

Activity 1.c. EDUCATE LANDOWNERS AND COMMUNITY MEMBERS
We will be going above and beyond by doing multiple goat invasive species control training workshops, teaching knotweed cutting, and also offering classes in an online format as seen by our Eddmaps webinar.
We will end up reaching more than 300 people with our education events.

Goal 2. PREVENTION:

Activity 2.a. PARTICIPATE IN STATEWIDE BOAT LAUNCH PREVENTION CAMPAIGNS

Our prevention campaign has been shifted to include more of an online component. We have mobilized the Lake Redstone District and deployed our staff to conduct boat inspections. Unfortunately, a late start in planning for Clean Boats Clean Waters (CBCW) in 2019 and the pandemic in 2020 has severally limited our recruiting efforts and the number of hours we have conducted on the ground. We instead led the charge on online trainings and are thinking of ways to achieve better coverage in 2021.

Activity 2.b. ESTABLISH PARTNERSHIPS WITH LOCAL LAW ENFORCEMENT
We are planning to move this training on boat transport and bait laws to an online webinar to better reach our audience within the COVID-19 limits and to provide a lasting resource for the region.

Goal 3. PLANNING AND MONITORING

Activity 3.b. IMPLEMENT MANAGEMENT PLAN IN THE TARGETED PRIORITIZED WATERSHED
We are working on developing management plans for some landowners in the West Fork of the Kickapoo. However, sourcing participants has turned out to be more challenging than anticipated. Instead, we have focused more time on trainings and education to reach a similar audience.

Activity 3.c. WORK WITH ORGANIZATIONS TO IMPLEMENT CONTROLS
While we had the correct permits in place to collect plants and raise cella beetles, the pandemic has forced a move to the solo based projects of verifying beetle populations at previously existing sites.