Lake Wapogasset/Bear Trap Lakes Association

Surface Water Grant AEPP80524

PREV – Lake Wapogasset CD3 at Town of Garfield Landing

Report by Douglas Drake, Grantee Contact

September 19, 2024

Monthly Report for August 2024

Usage was steady during August.  The CD3 operated problem-free all month.

8/5/2024 - Filed Land Use Agreement with the Polk County Register of Deeds.  Fee was $30.

8/5/2024 - Provided a copy of our signed acceptance of the CD3 quote to Jill Sunderland, which she

accepted as as our signed professional services agreement (contract) for the grant.

8/8/2024 - Land Use Agreement was recorded at Register of Deeds.

8/10/2024 - Provided written system status report to the Lake Association annual meeting.

8/13/2024 - Provided status report to Garfield Town Board, and discussed their $1275.74 bill for

trap rock.

8/20/2024 - Online training on SWIMS grant rporting with Tyler Mesalk.

8/31/2024 - The Clean Boats / Clean Waters program continued on weekends all month.  Last day will

be Monday September 2 (Labor Day).