Lake Puckaway Biannual Grant Implementation Report
June 30,2011
Project 5% complete
2011
Biweekly 
· Water level monitoring at three stations
February
· Andrew Sabai hired as grant coordinator
· Water level monitoring
March 
· Meetings with Derek Kavanaugh (Green Lake County) Ted Johnson (WDNR)	
· Planning field season
· Vegetation surveys
· Trophic monitoring
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April
· Meeting, planning
May
· Planning
· Grant update in annual district newsletter
June  
· Water level monitoring at 3 stations
· Water quality monitoring at 5 stations
· Created blog to keep public updated on water quality and other issues surrounding the lake. http://lakepuckaway.blogspot.com/
· Water quality monitoring expanded to include three new stations only monitored for Secchi depth
· Grant update at district annual meeting.


