Lake Puckaway Biannual Grant Implementation Report
December 31, 2011
Project 20% complete
Weekly
· Blog updates and communication
Biweekly 
· Water level monitoring at 3 stations
July through September
· Water quality monitoring at 8 stations
· Endangered bird surveys
August
· Aquatic vegetation survey
· Site exploration for emergent plant seedling establishment
September
· Finish trophic monitoring
October
· Plan shoreland restoration program, public notice accepting applications
November
· Shoreland restoration project applications reviewed and sites visited.  
December
· Planning for sediment deposition and erosion control “crib” wall constructed of cedar posts and re-used Christmas trees.
· [bookmark: _GoBack]Writing 2011 trophic monitoring report
