Water Quality Monitoring

Special Project Workplan Proposal - FY 2007

GENERAL INFORMATION

Author Name:	 Sorge, Michael		Telephone:	608.275.3247

Region: SCR				Program:  WT

Basin: Lower Wisconsin

PROJECT INFORMATION

Project Category: Category 1 		Activity Code:	 WTTM-02

Project Location(s):  Vermont Creek (4.0 miles impaired)

Watershed(s): Black Earth Creek Watershed

County or Counties: Dane

WORKPLAN DETAILS

- Project Description :

What: Monitor Vermont Creek for habitat impairments caused by sedimentation.  Conduct habitat surveys at three stations (CTH KP, Michaelis Road, and Blue Mounds Trail).

Conduct Fish IBI’s at three sites previously mentioned above.

Collect Macroinvertebrates at four locations (CTH KP, Michaelis Road, Blue Mounds Trail, and Vermont Church Road).

Deploy two additional Tidbits at Danz Road, and STH 78.

Meet with county to go over inventory records and past BMP work as well as sediment sources.  Review USLE, RUSLE, and BARNY records.

Conduct watershed evaluation of current crop rotations, barnyards, slopes susceptible to erosion (rill/ gully).

When: Summer of 2006-June through 2007 June

Where: Vermont Creek, Black Earth Creek Watershed

Who:  Michael Sorge- Water Quality Biologist

2. Justification (why is this project necessary?):

Vermont Creek was identified as one of five TMDL’s selected by South Central Region.  This stream is currently on the 303d list for habitat and temperature with sediment being the pollutant.  Vermont Creek was part of the original Black Earth Creek Priority Watershed (1986-98), it has 4.0 miles listed as impaired.  That area has had a significant amount of resources allocated towards sediment reduction.  Data will be compared against pre-BMP work.

3. Performance Measure(s) (including sample collection, report completion date, etc.):

Habitat HI- 3 locations listed in #1 above.

Fish IBI’s- IBI’s and trout frequency data will be collected at 3 locations.

Macroinvertebrates HBI’s- collected at 4 locations listed in #1.

Report will be generated in the winter of 2006-07.

4. Data Storage System (work station computer, lab portal, SWIMS, FH database, etc.):

Fish IBI data and Habitat HI data will be entered into the FH data base.

Temp data could be put in SWIMS if the data base is ready to accept temp data sets, otherwise data will be burned to CD and stored at region in individual file.

5. File Manager Responsible for Data Entry: Michael Sorge

| Water Quality Special Project Workplan Proposal |  |  |
| --- | --- | --- |
| #### Cost Worksheet |  |  |
| ### FY 2007 |  |  |
| July 1, 2006 - June 30, 2007 |  |  |
|  | Hours | Cost ($) |
| FTE Resources | 50 |  |
| LTE Resources | 75 | 1125 |
| Line S (supplies, contracts, travel) |  | $540 $460 (bugs) |
| SLOH Lab Services (attach lab spreadsheet) |  | 0 |
| Equipment <$5,000 |  | 250 |
| Capital Equipment =>$5,000 |  | 0 |
| Subtotal DNR contributions |  | 0 |
| Partner Contributions |  | 0 |
| Total Contributions |  | $2375 |