WDNR Office of the Great Lakes AOC Non-Competitive Grant 2015/16 (Project 2 of 3)

Project Title:	Addressing excess sedimentation impairments in the Nemadji River Basin (Remedial Action Plan Project 6-5)

Project Applicant: 		WDNR

Organization name: 	Office of the Great Lakes, Wisconsin Department of Natural Resources

Street/Mailing address: 	101 S. Webster St.

Madison, WI 53707

Project Manager: 		Molly Wick

Phone number:		715-395-6911

Email address:		molly.wick@wisconsin.gov

DUNS Number: 		NA

Person responsible for reporting: Molly Wick

Project Location: St. Louis River Area of Concern

Problem Statement

The goal of this 2-year project is to assess excess sedimentation impairments in the Nemadji River basin and coordinate implementation planning about the Nemadji Basin Plan. The Nemadji watershed (shown in Figure 1) was included in the St. Louis River Area of Concern (SLRAOC) because of concerns about accelerated erosion and sedimentation due to land use practices dating back to the mid-1800’s. The St. Louis River AOC is impaired for excessive loading of sediment and nutrients (Beneficial Use Impairment 6). The goals of the project will be met through collection of biological, water quality, and sediment data, Hydrological Simulation Program-Fortran (HSPF) modelling, and development of  workshops to encourage land use planning and “slow the flow” management practices in the Nemadji Watershed.

The Removal Target for the Nemadji watershed under the excessive loading of sediment and nutrients beneficial use impairment (BUI) states (from the SLRAOC Remedial Action Plan 2013 Update):

- Watershed management objectives for the Nemadji River watershed, as established by the Nemadji Basin Plan (NRCS, 1998), have been adopted and progress towards implementing the objectives is being made. (MPCA, 2013)

The Nemadji Basin Plan established a goal of less than 40% open lands (young forests, agriculture, and urban) in subwatersheds. This goal was adopted by the 2013 RAP as part of the removal strategy for BUI 6. Recent studies have shown that although open lands constitute a much smaller portion of the watershed than in the early 20th century, open lands are increasing in most subwatersheds in the Nemadji Basin (WDNR, 2009). This could be because forests planted after logging in the late 1800’s and early 1900’s have matured and are once again ready to be logged. Although forestry practices have improved since then, about 20% of all subwatersheds are not meeting the <40% target, and an increase in open space has been observed in those watersheds between 2002 and 2014. The target is clearly not being met. However, the naturally high sedimentation rates in the river are difficult to distinguish from anthropogenic influences to sedimentation. This proposal is geared towards accurately assessing the impairment in the watershed and identifying if additional actions in the basin are needed to meet the intent of the BUI 6 Removal Target.

Current Status

The Nemadji watershed is part of the St. Louis River AOC because of accelerated erosion and sedimentation in the watershed due to land use practices dating back to the mid-1800’s. The Nemadji Basin is also prone to high sediment loads due to its natural geologic setting. The lower third of the basin is situated in extremely clay-rich glaciolacustrine soils that are prone to erosion and mass wasting. The upper third of the basin is situated in interbedded glacial tills and beach and outwash sands and gravels. A drop in water level of glacial Lake Duluth (present day Lake Superior) after the last glaciation 11,000 years ago resulted in the carving of a deep river valley with steep, erodible clay banks. Abundant perched wetlands exist in the basin’s uplands due to the clay-rich soils.

Land use changes in the past two centuries have resulted in hydrologic alterations and accelerated erosion rates. The forested watershed was logged extensively for the dominant white and red pine in the mid- to late-1800’s and early 1900’s. After much of the watershed was logged, land was subsequently drained and converted to agriculture. In the 1950’s, agriculture accounted for 50% of the land use in the basin. Increased water yields during peak agriculture resulted in incision and entrenchment of Nemadji and its tributaries, and disconnection from the floodplain. Riedel et al. (2001) found evidence of channel incision and associated increase in water yield correlated with timber harvesting, extensive forest fires, and large-scale agriculture. Several of the upstream tributaries studied were still actively incising and have yet to create a stable morphology since historic land use changes. Since the mid-1900s, many lands have been converted back to forests. Today, the watershed is approximately 69% forested 18% agriculture, and 11% wetlands and lakes.

Sedimentation issues related to historic land use changes are very difficult to distinguish from normal processes in this naturally sediment-rich system, and an increase in precipitation event intensity due to a changing climate compounds the problem further. Significant data gaps prevent a complete understanding of the basin’s impairments. We do not have a record of sediment loading before or during peak land use change, and there is limited sediment loading data available for the system today. The Nemadji Basin Plan estimated the average annual sediment load at the mouth of the Nemadji to be 131,000 tons per year based on data from the early 1970’s.

Project Goals:

Assessment goals:

- Verify the status of the sediment loading impairment in the Nemadji River, and verify that progress has been made towards reducing erosion and sedimentation in the Nemadji River Basin by filling major data gaps:

  - Collect biological and water quality data to assess the biological integrity of the system, specifically in downstream reaches, and identify any impacts of the present sedimentation rates on biota in the system.

  - Collect suspended sediment concentration data in order to calibrate existing TSS data and calculate a modern sediment load to determine if sediment loading has improved since the last sediment load was calculated based on 1970’s data. (Nemadji Basin Plan - NRCS, 1998).

  - Develop HSPF modeling scenarios to help distinguish anthropogenic impacts from natural sedimentation in the Nemadji River basin and show changes in sediment loading before, during, and since peak logging and agriculture.

Implementation Planning Goals:

- Develop and implement a strategy to promote a watershed-based land use-planning approach to stormwater runoff management. This strategy will include implementation of the Nemadji Basin Plan through coordination of workshops, meetings for stakeholders, and facilitation of a local watershed group. Note that this action meets the intent of the Removal Target for Excessive Loading of the Sediment and Nutrient BUI, as it involves implementation strategies of the Nemadji Basin Plan.

Project Summary:

To help show if historic land use change has had an impact on biota in the system, we will collect biological and water quality monitoring data on the Lower Nemadji. The Nemadji River is listed as impaired for turbidity according to section 303d of the EPA’s Clean Water Act in Wisconsin and Minnesota. Previous data collected by the WDNR upstream from CTH C suggest that the Nemadji hosts healthy biological communities. Based on indices of biological integrity (IBIs), all the sites sampled previously had good or excellent fish and macroinvertebrate communities, with the exception of a site on Crawford Creek, which is downstream of a site contaminated with creosote, PAHs and dioxins (Roesler, 2014).

While assessments upstream of CTH C in Wisconsin suggest that the river hosts healthy biological communities, there are very limited data in downstream reaches. The lower reaches might be expected to be most degraded due to the cumulative impacts upstream and the urban influence of the city of Superior, Wisconsin, which is located at the mouth of the Nemadji. We will collect macroinvertebrate, fish, and water quality data in those downstream reaches to calculate IBIs and determine if biota in the Nemadji River are impaired. Water quality data will be collected to identify potential stressors for biota impairments.

In order to compare modern sediment loads to historic sediment loads in the Nemadji prior to the implementation of the Nemadji Basin Plan, we will collect suspended sediment concentration (SSC) and bedload data at CTH C. The Nemadji Basin Plan previously estimated the average annual sediment load at the mouth of the Nemadji to be 131,000 tons per year based on data from the early 1970’s. That estimate relied on the assumption that bedload contributes 3% to the total load, based on limited bedload data also collected in the 1970’s for the Red Clay Project using methods not well-suited for the grain size present in the Nemadji (Rose 1980).  The Minnesota Pollution Control Agency has collected Total Suspended Sediment (TSS) data at the Nemadji CTH C site since 2009 through the Watershed Pollutant Load Monitoring Network. This dataset includes about 25 samples per year during rain events for six years. Studies of sediment loading by the USGS based on the Knife River in Duluth and other Minnesota streams has shown that load estimates based on TSS data significantly underestimate sediment loads (Ellison et al., 2014). Therefore we will collect SSC data along with modern bedload data (using methods better-suited for the Nemadji River than previously used) in order to calibrate the existing TSS data and estimate an accurate modern sediment load.

Hydrological Simulation Program-Fortran (HSPF) modelling is proposed to help show how the Nemadji Basin has responded to historic land use change. The Minnesota Pollution Control Agency (MPCA) has funded TetraTech to construct a HSPF model for the entire Nemadji Basin. Their process includes three stages: constructing the model, populating the model, and running scenarios. Sediment and water quality data collected will be used to build the model. This project will fund scenario development to investigate sediment loading under pre-settlement conditions, during peak logging and peak agriculture land use, and as present-day sediment loading.

The Removal Target for Excessive Loading of Sediment and Nutrients also includes supporting implementation of the Nemadji Basin Plan. One of the recommendations of the Nemadji Basin Plan was to organize a watershed group to help oversee implementation of other Nemadji Basin Plan recommendations. We propose a two-pronged implementation planning effort which will include coordination of a local stakeholders group and coordination of a local watershed citizens group.  Work with the stakeholder group will focus on education about the recommendations of the Nemadji Basin Plan including best management practices for slowing the flow.  Work with the watershed group will focus on encouraging watershed stewardship and identifying opportunities for landowners to apply best management practices on their properties.

Project Coordination:

This project consists of three parts, which would be conducted by partnering agencies. Wisconsin DNR Water Resources and Fisheries staff will collect and analyze the biota data and water quality grab samples that are proposed. The WDNR will partner with the US Geological Survey (USGS) to complete sediment monitoring. The DNR will contract with a consulting firm to use the HSPF model constructed for MPCA to model sediment loading during pre-settlement, historic, and modern times. Implementation planning efforts will be contracted by a partnering organization that will work closely with the WDNR, MPCA, MDNR, and other agencies.

Project Activities and Timeline:

Data Collection

All data will be collected during the 2015 season.

Macroinvertebrates:

Currently, the most downstream macroinvertebrate sample from the Nemadji River was collected at CTH W (31.2 mi above the Nemadji River mouth). Additional data is needed for sites further downstream, as these areas are the most impacted by the urban influence of the City of Superior. One standard kick sample will be collected at Finn Road, which is 19.9 miles above the mouth. Five large river Hester Dendy samples will be collected between Finn Rd and the Nemadji River mouth. Macroinvertebrate data will be used to calculate biotic indices to evaluate the health of the system and assess impairments to macroinvertebrate populations in the Lower Nemadji.

Fish:

There has been very limited fish data collected on the lower Nemadji. Management files contain boom and barge electrofishing survey data collected in August 1962 at three locations downstream from CTH C and at one location approximately one-mile upstream from CTH C in May 1952.  The surveys note difficulties with electrofishing effectiveness due to fairly deep and turbid water; many fish escaped capture. In order to assess fish populations effectively, fish surveys will include both electrofishing as well as targeted fyke and gill net surveys in a variety of physical aquatic habitat types. Electrofishing surveys will be collected during a consecutive three to four-day period in July or August at five, one-mile segments along the lower Nemadji. Specific sites for fish will be determined in June 2015. Fish survey data will be used to calculate established fish biotic indices to evaluate the health of the system and assess impairments to fish populations in the Lower Nemadji.

Water Chemistry:

Currently, the most downstream water chemistry monitoring for the Nemadji River is from CTH C (11.9 mi above the Nemadji River mouth). Six monthly samples (May – October) will be collected in 2015 at three sites on the lower Nemadji River, at State Hwy 53 (0.7 miles above mouth), at Woodlawn Rd (5.4 miles above mouth), and at CTH C (11.9 miles above mouth). These samples will be analyzed for dissolved oxygen, pH, temperature, conductivity, and transparency in the field, and will be analyzed for TP, DP, TKN, NO3+NO2, NH4, TSS, turbidity, and E.coli in the lab.

Sediment:

The USGS will conduct the sediment monitoring portion of this work. SSC, TSS, and bedload data will be collected at CTH C during 10 events in 2015. This data will be used to calibrate SSC to TSS. This calibration will be used to correct the existing MPCA and WDNR TSS dataset going back to 1998 when the Nemadji Basin Plan was completed, which will then be used, along with USGS CTH C flow data, to estimate a modern sediment load on the Nemadji River. The USGS will also include an assessment of historical sediment and flow data which will be used to help interpret results. The current estimated sediment loads will be compared to those estimated in 1998 based on data from the 1970’s by the Nemadji Basin Project in to identify trends. A final report will verify improvement in sediment loading or identify further needs for sediment reduction and recommendations for the basin.

HSPF Scenario Modelling

This project dovetails with an existing HSPF modeling project in the Nemadji Basin being conducted by MPCA. Model construction is currently funded and in process. Along with existing data, the sediment and water quality data collected as a part of this project will help populate and calibrate the model. After the model is complete, scenarios can be run to investigate a range of different questions with the model. The water quality and sediment data collection described above will be used to refine and calibrate the model, which will occur in mid-2015. Scenario modelling will begin after the model is complete in Fall 2015.

The scenario development will investigate changes in sediment loading based on pre-settlement conditions, based on peak logging and peak agriculture conditions, and based on present-day conditions. Present-day conditions will be used to model modern sediment loads on the river. To model sediment loads before settlement, historic accounts from the first visitors to the region will be compiled and used to estimate land use in the watershed, and available historic data and accounts will be used to make assumptions about other necessary pre-settlement conditions such as precipitation, wetlands, soils, and others. Geomorphic and channel planform changes since pre-settlement will be investigated using the HEC-RAS model and established hydraulic metrics for the Nemadji (Magner & Brooks, 2008). To model peak sediment in the early 1900’s, historic data such as Sandborn Fire Insurance maps and other historic maps, along with any available air photos will be used to determine when peak open lands occurred and estimate land use throughout the watershed at that time.

Although these scenarios will require a number of assumptions and estimations where historic data is not available, the output will provide a relative estimation of sediment loading in the past compared to now. This will allow resource managers to determine if sediment loading has been reduced since the early 1900’s. A similar modelling effort was completed as part of a larger hydrogeomorphic response study for North Fish Creek near Ashland, Wisconsin. Although the watershed has some distinct differences from the Nemadji, North Fish Creek is also situated in the same red clay deposits as the Nemadji River, and can be used as a typical example of a southern Lake Superior tributary outside of the Area of Concern. Land use modelling results indicated that sediment loads during peak agricultural activity in that watershed were probably 5 times larger than pre-settlement, while modern sediment loads may be double those of pre-settlement (Fitzpatrick et al., 1999).  This information gives us a “reference” area for what might be expected outside the AOC.

Implementation Planning Activities:

Implementation of the Nemadji Basin Plan is integral to the Removal Target for the Excessive Loading of Sediment and Nutrients. By conducting the implementation planning activities described below, we will implement the Watershed Organization Recommendation in the Nemadji Basin Plan, which will provide a framework and grow momentum for ongoing and future implementation of other recommendations in the Plan.

At grant award, a watershedcoordinator will be hired. The coordinator will have three main activities which are described in more detail below:

- Develop an implementation strategy for the Nemadji Basin

- Develop and coordinate training workshops on watershed-based land use planning tools

- Convene and coordinate a watershed partner (stakeholder) group

- Coordinate citizen/landowner watershed implementation activities with MN watershed partners

The coordinator will first develop an implementation strategy for the Nemadji basin. This strategy will include the activities below (coordinating a stakeholder group and watershed group) but may also include other approaches in order to promote a holistic watershed-based approach to managing runoff, reducing sediment loading, and facilitating habitat protection and restoration in the watershed.

The watershed coordinator will bring together a partner/stakeholder group which will consist of landowners, land managers, local government officials, and forest industry representatives who manage land in the watershed. The purpose of this group will be to educate stakeholders and land managers about land use planning approaches to minimize cumulative stressor impacts to streams, and to implement the Nemadji Basin Plan. Information about the history of the impairment in the Nemadji River watershed, best management practices to reduce erosion, sustainable land use planning, watershed planning tools, and potential cost-share opportunities or other project implementation funding will be provided to the group. These efforts will be coordinated with an existing Douglas County watershed-based project to “slow the flow” in Lake Superior basin watersheds in the county utilizing landscape level wetland data. Additionally, this group will provide an opportunity to share and implement the results of a corollary project for BUI 9 (Loss of Fish and Wildlife Habitat), Nemadji River Watershed Habitat Assessment using Lidar Data. The results of this project will identify areas that are over or nearing the open lands threshold identified in the Nemadji Basin Plan (NRCS, 1998), and will also identify areas that have high cumulative stressors and are priorities for protection or habitat restoration.

The watershed coordinator will work closely with the Carlton County, Minnesota, to coordinate a watershed group. The coordinator will work with the existing Carleton County coordinator to identify and coordinate implementation activities as identified in the current plans. They will jointly coordinate at least two community events per year focusing on the watershed that will encourage participation of Nemadji River watershed residents in WI and MN.

Implementation Planning Activities Timeline:

Year 1 Activities: Year one work is anticipated to occur August 1, 2015 through June 30, 2016.

- Develop and initiate implementation of a Nemadji River watershed implementation strategy.

- Convene and coordinate a watershed partner/stakeholder group consisting of stakeholders that include riparian landowners, town and county local government officials, county forestry, land and natural resource managers and interested citizens.  This will include a minimum of 2-3 meetings.

- Provide 2 training workshops for watershed partner group and interested citizens on Nemadji River Basin water resource issues and how a watershed planning approach can be utilized to assist in addressing these issues.

- Identify potential cost-share opportunities and other funding for implementation of best management practices in the Nemadji watershed.

- Coordinate implementation activities with MN watershed partners.

Year 2 Activities: Year two work is anticipated to occur July 1, 2016 through June 30, 2017.

- Implement watershed-based strategy

- Continue work with watershed partner group to identify areas in watershed that provide the best opportunities for management of water runoff, stabilizing stream banks and reducing erosion through implementation of best management practices. (Minimum 2 - 3 meetings).

- Identify potential cost share and other funding opportunities for implementation of the recommendations of the watershed partner group.

- Coordinate two training workshops for public on watershed-based land use planning approach in Nemadji River watershed.

- Continue to coordinate with MN watershed partners

- Identify next steps for continuing stakeholder group and watershed group beyond this project.

Results – Outputs (deliverables) and Outcomes:

Outputs of this project include the following:

- Biotic indices based on macroinvertebrate data at six sites along the Lower Nemadji River and fish survey data downstream from the Lower Nemadji.

- Water Chemistry Data at 3 sites downstream from CTH C.

- Modern sediment load estimation based on existing and new TSS and SSC data and an updated estimate of bedload at CTC C/mouth of Nemadji.

- Modeled relative sediment loads on the Nemadji for the present day, peak sediment loading in the mid-20th century, and pre-settlement times.

- Coordination of a minimum of 4 partner/stakeholder meetings or workshops to educate land and forest managers on land use planning in order to minimize cumulative watershed stressors.

- Establishment of a watershed group to engage Wisconsin citizens in the Nemadji watershed through a minimum of 4 meetings/events.

Outcomes of this project include the following:

- Understanding of the status of the excessive loading of sediment and nutrients BUI on the Nemadji River.

- Guidance for focusing future restoration and protection efforts, if needed, on the Nemadji River based on water quality data, sediment loading data, and modeled historic sediment loads.

- An implementation plan for the watershed

- Local stakeholders and resource managers with an improved understanding of watershed principles and increased knowledge of watershed stressors.

- A multi-state citizen watershed group which will provide a framework for future stewardship work and implementation in the basin.

Collaboration and Partnerships:

Potential partners making contributions to this project include staff from the Wisconsin DNR, USGS, Lake Superior National Estuarine Research Reserve, MPCA, Minnesota DNR, Carlton County, Douglas County, Fond du Lac Band, West Wisconsin Land Trust, Minnesota Land Trust, EPA Midcontinent Ecology Division, Wisconsin and Minnesota Sea Grant, Lake Superior Coldwater Coalition.

Standard Budget

Year 1 Budget

Staff salaries			 $3,204

Fringe				    $774

Travel				    $253

Equipment			       ---

Supplies			   $2200

Contractual			 $91,781

Other			 	  ---

Sub total			$98,212

Indirect Cost			     $693

August 1, 2015 – June 30, 2016			      TOTAL 	 $98,905

Year 2 Budget

Staff salaries

Travel

Equipment

Supplies

Contractual			 $35,281

Other

July 1, 2016 – June 30, 2017			       	      TOTAL	 $35,281

PROJECT TOTAL    $134,186

Additional budget detail:

Staff Salaries: This includes salaries for a limited term employee to help conduct fish and macroinvertebrate surveys and water quality sampling.

Travel: Includes travel and meal costs to and from sample sites for macroinvertebrate, fish, and water chemistry monitoring.

Supplies: Supplies are included for fish surveys and include minnow traps, gill nets, mini-fyke nets, rope, anchors, stakes, dip nets, boat gas, fish collection tub/tank. DNR Fisheries owns some equipment and supplies, and those in ownership are often used in various watersheds and south shore Lake Superior tributaries; this inter-basin usage requires cleaning and disinfection. The procurement of these supplies will offset time lost to cleaning and disinfection, and allow retention of a dedicated set of equipment and supplies for the Nemadji River and other AOC work.

Contractual: Contractual work includes sediment monitoring which will be carried out by USGS, HSPF modelling, and all implementation planning efforts.

Other: Lab costs for macroinvertebrate and water chemistry analyses are included as other.

References

Ellison C. A., Savage B. E., and Johnson G. D. 2014. Suspended-sediment concentrations, loads, total suspended solids, turbidity, and particle-size fractions for selected rivers in Minnesota, 2007 through 2011. USGS Scientific Investigations Report: 2013-5205.

NRCS, 1998a. Nemadji River Basin Project Report. USDA Natural Resources Conservation Service, St Paul, MN.

Magner J. A., and Brooks K. N. (2008) Predicting stream channel erosion in the lacustrine core of the upper Nemadji River, Minnesota (USA) using stream geomorphology metrics. Environ. Geol. 54: 1423 – 1434.

Minnesota Pollution Control Agency (MPCA). St. Louis River Area of Concern Implementation Framework: Roadmap to Delisting (Remedial Action Plan Update), By LimnoTech. St. Paul, Minnesota. July 15, 2013. (http://www.pca.state.mn.us/index.php/view-document.html?gid=19677)

Riedel, M.S., Verry, E.S., Brooks, K.N., 2001. Land use impacts on fluvial processes in the Nemadji River Watershed. Hydrol. Sci. Technol. 18 (1–4), 197–206.

Roesler, 2014 Nemadji River and Tributaries Water Quality Assessment. Wisconsin Department of Natural Resources

Rose, W. J. 1980. Bedload in Northwestern Wisconsin’s Nemadji River. In: Andrews, Christensen, Wilson, eds., Impact of Nonpoint Pollution control on western Lake Superior; Red Clay Project Final Part III, EPA 905/9-79-002-C. pp. 378-384.

Verry, E.S., Lewis, J.R., Brooks, K.N., 1983. Aspen clearcutting increases snowmelt and storm flow peaks in north central Minnesota. Water Resour. Bull. 19 (1), 59–67.

Verry, E.S. 1987 The Effect of Aspen Harvest on Growth on Water Yield in Minnesota. In: Forest Hydrology and Watershed Management – Proceedings of the Vancouver Symposium.

Wisconsin Department of Natural Resources Division of Forestry. 2009. Wisconsin’s Lake Superior Watershed Digitization and Analysis of 0-15 Year Timber Harvests and Open Lands. Community GIS Services, Inc.

# Text boxes

Figure 1: Map of Nemadji River Watershed in the St. Louis River Area of Concern.