Water Quality Monitoring

Special Project Workplan Proposal - FY 2007

GENERAL INFORMATION

Author Name:	 Jim Amrhein			Telephone:	275-3280

Region: SCR					Program:  WT

Basin:  GPSP

PROJECT INFORMATION

Project Category:	1			Activity Code:	 WTTM-02

Project Location(s):  Dougherty Creek

Watershed(s):  Lower East Branch Pecatonica River

County or Counties: Green

WORKPLAN DETAILS

1. Project Description (including what, when, where, who of project):

What:	Monitor impaired portion of creek for D.O., nutrients, and BOD to determine level of impairment.  Fisheries IBI will be conducted to determine contemporary status of the stream.  Deploy Sondes, conduct monthly nutrient analysis (12) and event sampling (10).  Conduct watershed assessment to determine sources.  Conduct macroinverterbrate analysis at 3 sites.

When:	July 06-June 07

Where: Upper 4 miles of Dougherty Creek

Who:	Jim Amrhein – Water Resources Specialist

2. Justification (why is this project necessary?):

Needed to complete a TMDL on the Nutrient/D.O. impairment on the 303(d) list.  This was one of the five regional projects submitted for TMDLs as required.  This project will hopefully result in corrective management actions.

3. Performance Measure(s) (including sample collection, report completion date, etc.):

- Fisheries IBIs will be conducted to determine the contemporary status and biological potential.

- Macroinvertebrate analysis will be conducted to determine level of organic loading

- Water chemistry, including nutrient analysis and BOD information will be conducted to determine nonpoint source impacts which may lead to low D.O.

- Sonde data (temperature, D.O., conductance, and pH) will be used to determine level of impairment.

- Continuous temperature monitoring – Tidbit- will be used to help determine stream classification.

- A report will summarize findings.  To be completed by March, 2008.

4. Data Storage System (work station computer, lab portal, SWIMS, FH database, etc.):

- FH database for fisheries IBI data

- Nutrient data will be stored on the SLOH lab portal

- Macroinvertebrate data, temperature and watershed narrative data will be stored on SWIMs

5. File Manager Responsible for Data Entry:  Jim Amrhein

| Water Quality Special Project Workplan Proposal |  |
| --- | --- |
| Cost Worksheet |
| FY 2007 |  |  |
| July 1, 2006 - June 30, 2007 |  |  |
|  | Hours | Cost ($) |
| FTE Resources | 40 | 0 |
| LTE Resources | 120 | 1800 |
| Line S (supplies, contracts, travel) |  | $525 $345 (bugs) |
| SLOH Lab Services (attach lab spreadsheet) |  | 2890.30 |
| Equipment <$5,000 |  |  |
| Capital Equipment =>$5,000 |  |  |
| Subtotal DNR contributions |  |  |
| Partner Contributions |  |  |
| Total Contributions | 140 | 5560.30 |