Water Quality Monitoring					vers. 5/12/2006

Special Project Workplan Proposal - FY 2007

GENERAL INFORMATION

Author Name:	Steve Galarneau			Telephone: 920-892-8756 ext. 3051

Region: SER						Program: WT

Basin: Representing Sheboygan

PROJECT INFORMATION

Project Category: Category 2

Project Location:   Parsons Creek (NER)		WBIC = 136000

Watershed:  Fond du Lac River, Upper Fox Basin

Activity Code:	WTTB

Grant Source:  104(b)(3)

County:  Fond du Lac

Quad Map:  Byron, T15N R17E, Sec. 33 SESW

WORKPLAN DETAILS

1. Project Description (including what, when, where, who of project):

Parsons Creek: This proposal is to establish a Sediment TMDL for Parson’s Creek.  Monitoring will be conducted from April 2006 through October 2006.

At 2 Sites the following monitoring will be conducted:

- Fish Survey (IBI)

- Grab Samples (TSS, TP, P samples)

- Instantaneous Flow with Grab Samples

- Temperature

- Continuous NH3-N and DO Monitoring with Hydrolab

- Macroinvertebrate, Data (already completed spring 2006)

At 4 additional sites the following parameters will be monitored:

- Grab Samples (TSS, TP, P samples)

- Temperature

- Continuous NH3-N and DO Monitoring with Hydrolab

| Cost Worksheet |
| --- |
| FY 2007 |  |  |
| July 1, 2006 – June 30, 2007 |  |  |
|  | Hours | Cost ($) |
| FTE Resources (see below) | 100 |  |
| LTE Resources | 60 |  |
| Line S for FTE (supplies, contracts, travel) |  | $1230.00 |
| Line S for LTE (supplies, contracts, travel) |  | $500.00 |
| SLOH Lab Services (see lab spreadsheet below) |  | $7996.80 |
| Equipment <$5,000 | Detail below 28,669 |
| Capital Equipment =>$5,000 |  |
| Subtotal DNR contributions |  |  |
| Partner Contributions |  |  |
| Total Contributions | 160 | $38,235.80 |
| Equipment Request Detail | Cost |
| Flow Gage (installation and 1 year of operation) | $15,000 |
| Hydrolab and refit of existing Hydrolab | NH3 probe refit $1400 New unit $4999 |
| Water Quality Meter (YSI 85) | $1,500 |
| Marsh McBurney Flow Meter and Wading Rod | $4080 |
| Garmin GPS Map 76S | $260 |
| Waders | $140 |
| Wading Boots | $60 |
| ACDsee pro Photo Manager digital image software* (image manager) | $130 |
| Microsoft Digital Image Suite 2006 digital image software* (photo editing) | $100 |
| Total | $ 27,669 |

2. Justification (why is this project necessary?):

- Parson’s Creek is currently not meeting its Potential Use Classification as CWA-I (Church Road Subwatershed-See Figure 1 attached), CWA-Class IIn (Hobb’s Woods Subwatershed) and CW-B IIx (Hobb’s Woods Subwatershed from Hickory Rd. down to HWY B) and CWB-MIG (Hobb’s Woods Subwatershed from HWY downstream to the confluence with the Fond du Lac River) waters.

3. Performance Measure(s) (including sample collection, report completion date, etc.):

Entry of data into Fish and Habitat Database

Deployment, collection, and downloading of Hydrolab data

Submittal of Recommendations Summary recommending delisting from 303(d) list, or recommendation of further Tier II monitoring.

4. Data Storage System (work station computer, lab portal, SWIMS, FH database, etc.):

FH database, Macroinvertebrate database, SWIMS

5. File Manager Responsible for Data Entry:

Mike Reif & Nicki Richmond – Parsons Creek