Sediment Budget and Sediment Source Apportionment Study for Plum Creek

USGS Project Update

January to March 2018

Project Start/End Dates: July 2016 – September 2018

Overall Project Status Summary: The study is proceeding as expected. Particle size analyses was completed. Amendment was set in place. This quarter was spent running the fingperprinting models and completing the sediment/P budgets. There were no problems to report this quarter.

Budget update:

Expenditures in FY16 (through September 30, 2016) = $0 (project funding set up as USGS/WDNR joint funding agreement in October 2016)

FY17 Budget (October 1, 2016-September 30, 2017): $75,493 (WDNR $56,620, USGS $18,873)

FY 17 total expenditure through September 2017 = $75,493

FY18 Original Budget (October 1, 2016-September 30, 2017): $44,013 (WDNR $33,010, USGS $11,003)

Amendment additional $15,180 (WDNR $11,380, USGS $3,800)

FY 18 total expenditure through December 2017 = ~$20,000

FY 18 total expenditure to date = ~$35,000

Deliverables and work accomplished this reporting period:

- Sample collection – Last couple of samples from Plum suspended sediment were sent in and analyzed at WSLH for a total of 104 samples. Continued through November and removed samplers before winter freezeup. Collected ice samples in January that had frozen sediment from a winter rain/thaw event.

- Particle size and organic content – Particle size and LOI completed at cascades lab.

- Data entry and processing – Completed

- Sediment fingerprinting model – All runs completed, model checks underway.

- Sediment/P budgets – Preliminary data analyses and compilation completed. Data checks underway.

- NRCS additional P analyses – Results from source samples submitted NRCS are not expected back until summer or fall 2018.

- Presentations – Preliminary results presented to DNR and Outagamie County as powerpoint presentation/webinar.

Work goals for coming report period:

- Write journal article, publish data release.

- Present results to larger management group.