**Village of Somers Neumiller Woods Wetland Restoration Project**

**Quarterly Activity Reporting**

**Jerry Smith**

**Village of Somers**

**7511, 12th Street**

**Somers, WI 53171**

**Dated: July 12, 2019**

**QUARTERLY REPORT**

**April 1, 2019 - June 30, 2019**

**Expenditures**

Due to site conditions no expenditures have occurred this period.

**Project Activities**

**Construction Schedule**

Due to standing water, and a substantial continuous flow in the main channel, no construction activities were able to be performed. In the months of May and June the site received over 2 inches of precipitation above average, and with the long term precipitation forecast being for above average precipitation the Construction Schedule will be monitored and amended with the intent of proceeding as conditions become favorable.

**Environmental Services**

Due to the amount of precipitation that has been received site visits by Thompson and Associates have been performed at less frequent intervals. As conditions improve site visits will be increased as construction activities are able to be performed.

**Construction Activities**

No construction activities were able to be performed due to standing water and water flow conditions.

**QAPP**

The QAPP is filed and approved, and will be evaluated periodically to the schedule pertaining to the availability to perform construction activities.

**Anticipated Next Quarter Activities**

The site will be evaluated on a regular basis by the Village of Somers Public Works to determine favorable conditions that will allow construction activities. The stream flow and standing water will be evaluated and if the 3rd quarter has minimal precipitation the start of construction will be evaluated.