Lake Wapogasset/Bear Trap Lakes Association

Surface Water Grant AEPP80524

PREV – Lake Wapogasset CD3 at Town of Garfield Landing

Report by Douglas Drake, Grantee Contact

August 13, 2024

Grant Startup Timeline – February to June 2024

2/27/2024 – Received Grant Agreement

3/1/2024 – Signed and emailed Grant Agreement

3/19/2024 – Deposited advance payment of $5,581.88

3/26/2024 – Ordered CD3 unit and mailed 50% deposit check of $22,460

4/9/2024 – Approved graphics package proof for our unit

4/29/2024 – Delivery projected by May 17

5/1/2024 – Delivery pushed to first half of June

6/13/2024 – Per the president of the company, delivery will be June 21 for sure

6/21/2024 – Unit finally delivered (photos attached). Electrical outlet mismatch

6/25/2024 – Replaced electrical outlet; CD3 finally up and running

6/26/2024 – Online portal tested and working properly

Monthly Report for July 2024 (6/25/24 to 7/31/24)

Usage started slowly because our promotion plans were compromised by the delivery delay, but it’s slowly increasing. We did put posts on Facebook (@wbtlakeasso), our web site ([www.wbtlakes.com](http://www.wbtlakes.com)), and Instagram (LAKEWBT), plus an article published in our newsletter, the Lake Scene. Our Clean Boats / Clean Waters workers have been trained on the unit. We printed a brochure using camera-ready copy provided by CD3, and our CBCW workers are distributing it. The brochure is also available in a dispenser mounted on the CD3.

7/15/2024 –Final payment of $22,165 sent to CD3 General Development Corporation

7/26/2024 – Check for $1,000 received from Lake Wapogasset & Bear Trap Sanitary District

7/31/2024 – The CD3 has operated problem-free all month

