Cover Page

- Funding Opportunity Number: EPA-R5-GL2010-1

Focus Area: I.A: Toxic Substances and Areas of Concern

Program: I.A.1.: Coordinated Implementation of Remedial Action Plan Programs and Processes

- Name of Proposal: Sheboygan AOC Pathway to Delisting Habitat BUI’s–Survey and Assessment

- Points of contact:

Greg Searle

Wisconsin Department of Natural Resources

101 S Webster St

PO Box 7921

Madison, WI 53707-7921

Phone Number: 608-266-9252

E-mail: greg.searle@wisconsin.gov

DUNS number: 809-611-247

- Type of Organization: State Agency

- Proposed Funding Request: $202,181

- Brief Project Description. This project is intended to support the development of delisting strategies and a fish and wildlife population and habitat restoration plan to address the “fish and wildlife population”  and “fish and wildlife habitat” beneficial use impairments for the Sheboygan River and Harbor Area of Concern.  This project includes a rapid ecological assessment using historical and current data, as well as conducting new field surveys, as needed, to fill data gaps or update data needed for the assessment. This project is part of an overall collaboration with the Sheboygan River Basin Partnership who is also seeking a grant from the Great Lakes Restoration Initiative under the same project name.

- Project Location. The project location includes the lower 14 miles of the Sheboygan River from the City of Sheboygan Falls to the Sheboygan Harbor.  For the fish assessment, it also includes Weedens Creek, Willow Creek and the Onion River to the Hingham Dam.  The site is located in Sheboygan County, Wisconsin.  The project is in the 8-digit HUC #04030101.

8. Full Project Description. The lower Sheboygan River and Harbor were designated a Great Lakes Area of Concern (AOC) in 1985 by the International Joint Commission (IJC).  This AOC encompasses the lower river downstream from the Sheboygan Falls Dam including the entire harbor and nearshore area of Lake Michigan.  In the Sheboygan River, it is suspected that high levels of nutrients, solids, and toxic chemicals along with land use changes have of contributed to the degradation of animal and plant populations and the reduction in fish and wildlife habitat and populations.  Two of the Nine Beneficial Use Impairments (BUIs) identified for the Sheboygan River and Harbor AOC include:

- degradation of fish and wildlife populations

- loss of fish and wildlife habitat

The end goal is for all of the Great Lakes Areas of Concern to be restored and protected so that they can be “delisted,” or removed from the list of 43 AOCs within the Great Lakes.  This proposal is intended to support a comprehensive restoration planning project with the Sheboygan River Basin Partnership (SRBP).  The information supplied and collected by DNR staff will be used to develop a strategy for delisting the fish and wildlife beneficial use impairments (BUI’s) in the Sheboygan River and Harbor AOC.

This project is intended to support the development of delisting strategies and a fish and wildlife population and habitat restoration plan to address the “fish and wildlife population”  and “fish and wildlife habitat” beneficial use impairments (BUIs) for the Sheboygan River and Harbor Area of Concern (AOC).  This project includes a rapid ecological assessment using historical and current data, as well as conducting new field surveys, as needed, to fill data gaps or update data needed for the assessment.  This work will be done in collaboration with  the Sheboygan River AOC Fish & Wildlife Technical Advisory Committee (F&W TAC), a sub-committee of the Sheboygan River Basin Partnership’s (SRBP) Sheboygan River AOC Citizen Advisory Committee.

Specifically, this DNR component will support an overall project strategy to develop a fish and wildlife habitat and population restoration plan that will lead to impairment delisting strategies for the Sheboygan AOC.  This DNR element includes:

Ecological Assessment: Assess changes in biodiversity within the AOC by conducting a review of historical and current data and by conducting targeted field surveys to fill gaps in current data to inform the process of developing a restoration vision and goals, delisting strategies, restoration work plan, and plan for long-term monitoring and re-assessment. The methodology for the Ecological Assessment will follow the WDNR’s Bureau of Endangered Resources template for Rapid Ecological Assessments conducted for property master planning and will be written by the Ecological Assessment Team.  The Ecological Assessment will provide research results on the pre-European settlement habitat and species in order to understand the magnitude of changes and the range of improvement possibilities. It will present results of the biological inventory within the study area and information gathered through the Assessment process and compare it to historical conditions.  The Ecological Assessment will articulate the specific impairments to fish and wildlife populations and habitats and their causes. The Ecological Assessment Team will determine the important or unique features that need to be preserved and present this information in the Assessment.  The Ecological Assessment will provide maps of the AOC and each potential restoration or protection site, evaluating site conditions and needs, as determined by the Ecological Assessment Team.

Targeted Field Surveys:  Conduct field studies to fill data gaps and/or update past survey work.  It updates old studies done on wildlife contamination within the Sheboygan AOC. Interpretation of information from these field surveys will also provide baseline data for completion of an ecological assessment and will serve in the development of a restoration plan and a final delisting strategy for Fish and Wildlife habitat and population impairments.  Field surveys include collection of habitat and population information for the following:

- Wintering birds, fish eating bird and small mammal survey

This element of the project will be lead by Dale Katsma, Plymouth Wildlife Supervisor.  It entails surveying of small mammal populations in the floodplains of the AOC to establish a baseline of existing species and relative abundance.  Small mammal trapping would be done in the floodplains of the AOC and in non-contaminated segments of the river upstream of the AOC.  To determine whether a viable mink population exists in the AOC, experienced mink trappers would be hired to trap segments of the river in the AOC and in similar, but non-contaminated segments, upstream of the AOC.  Fish eating birds, primarily kingfishers and great-blue herons, would be collected within the AOC during the breeding season to compare contaminant levels from birds collected in the 1978.

For the mink and small mammals, contaminant analysis would be performed.  For fish-eating birds, contaminant levels would be compared to levels prior to remediation.  The information collected is intended to update base-line (pre-remediation) levels of contaminants in small mammals collected in 1993 or establish levels the first year after remediation.  Wildlife contaminant monitoring is important because it is not a required component of the EPA Superfund action.

- Fish Habitat and Population Assessment:

This survey will be lead by Brad Eggold, Southern Lake Michigan Fisheries Team Supervisor. It will:

- Utilize DNR stream baseline monitoring on the following waters:

  - Sheboygan River from Sheboygan Falls Dam to the Harbor selecting 1 to 4 sites in each section of the river.

    - Sheboygan Falls to Riverbend Dam – 2 sites

    - Riverbend Dam to Walderhaus Dam – 2 sites

    - Walderhaus Dam to Harbor – 3 sites

  - Weedens Creek – 2 sites

  - Willow Creek – 2 sites

  - Onion River up to the Hingham dam – 3 sites

- Conduct additional surveys for specific fish species in these Rivers. These surveys may include smallmouth bass, largemouth bass, northern pike, catfish and trout.

  - Several sites will be selected for assessing the populations of these game fish. Equipment may include fyke nets, boomshocker and stream electrofisher.

- Conduct a fisheries survey of the Wildwood Park and Island Complex to include:

  - Additional baseline monitoring  sites for this area – 2 sites

  - Spring northern pike spawning survey – sample using 2 to 3 fyke nets

  - Habitat evaluation of spawning and potential spawning areas

- River and Stream macro-invertebrate, quantitative habitat assessment

This survey work will be lead by John Masterson, Water Resource Management Specialist –Plymouth.  It involves macroinvertebrate and quantitative habitat assessment utilizing DNR protocols for wadeable streams on the main steam of the Sheboygan River, three sites in Willow Creek, 3 sites in Weedens Creek and 5 sites on the Onion River to the Hingham Dam.

- Herptile survey

This element of the project will be lead by Richard Staffen, Assistant Zoologist, WDNR – Bureau of Endangered Resources.  The herptile survey effort will focus on inventory of targeted rare or uncommon species, detailed assessments of habitat conditions present relating to reptile and amphibian conservation, and recommendations for habitat management that would enhance herptile populations.

- Breeding Bird survey

This element of the project will be lead by Richard Staffen, Assistant Zoologist, WDNR – Bureau of Endangered Resources.  Breeding bird surveys will be performed during the month of June utilizing the point count method.  A complete inventory of birds seen and heard will be developed at each point location with associated habitat information.  The surveyor will provide a final report noting uncommon species encountered, high-quality habitats observed, and breeding notes.

- Natural Community / rare plant / invasive plant survey

This element of the project will be lead by Christina Isenring, Assistant Ecologist, WDNR – Bureau of Endangered Resources.  Moderate and high quality natural communities will be surveyed for rare plants, invasive plants, and to help determine the amount of habitat available to rare species and species of greatest conservation need.

- Bat survey

This element of the project will be lead by Richard Staffen, Assistant Zoologist, WDNR – Bureau of Endangered Resources. Acoustical bat surveys will be done on rivers and streams and / or land routes as appropriate using a mobile bat detection system.  This system collects bat occurrence data in a standardized method removing observer bias in identification and is the most cost effective and efficient means of gathering this type of data. The mobile detection system will put a species name, time, date, and location stamp on each bat occurrence and can be used to detect migrant or resident bats dependant upon time of year.

- Mussel survey

This element of the project will be lead by Richard Staffen, Assistant Zoologist, WDNR – Bureau of Endangered Resources.  Mussels surveys will focus on noting all species encountered, their distribution, and relative abundance observed. Mussels serve as excellent indicators of water quality and a final report from this survey effort will focus on identifying threats to existing mussel populations and measure the overall mussel community health in these systems.

Data from a separate DNR GLRI proposal on contaminant monitoring of waterfowl and swallows along Lake Michigan can be used for this project as well.  The data collected from this effort will be conducted in accordance with Wisconsin DNR protocol, where applicable. The data will be stored electronically within Wisconsin DNR databases.  Field data will be interpreted and a final report on findings will also be completed.

Time Line:  Funds are anticipated to be available July 1, 2010.  DNR Project is to be completed by July 1, 2012.

July, 2010 – April  2011 – DNR Review of historical and current data.  This will help guide DNR field survey work and contribute to the development of the ecological assessment.

January-October 2011 – DNR Field Surveys ---initial findings available by January 1, 2012.  Final ecological assessment report will be completed by June, 30, 2012.

January 2012– December 2012 – Work with SRBP Fish & Wildlife Technical Advisory Committee to develop fish and wildlife habitat and population BUI delisting strategies and restoration plan—Plan finalized by SRBP -- December, 2012.

This work will be used to develop delisting strategies and an AOC restoration plan for fish and wildlife impairments.  The project supports in overall strategy that is consistent with the objectives of the Great Lakes Restoration Initiative (GLRI) including two key areas: Toxic Substances and Areas of Concern and Habitat and Wildlife Protection and Restoration for the purpose of strategically targeting restoration and protection efforts in a science-based manner. It also directly addresses key AOC issues as identified in the Great Lakes Regional Collaboration Strategy and the Wisconsin Strategy to protect

and restore the Great Lakes.   This work will provide direct science-based support of the recommendations contained within the Delisting Targets Report for the Sheboygan River Area of Concern, December,2008.

Outcomes, Outputs, and Expected Results:: This DNR effort to conduct field surveys and an ecological assessment within the Sheboygan AOC and is part of an overall collaboration with the Sheboygan River Basin Partnership (SRBP). This project includes a rapid ecological assessment using historical and current data, as well as conducting new field surveys, as needed, to fill data gaps or update data needed for the assessment.  The data from the field surveys will be finalized within an ecological assessment report for the Sheboygan AOC.  Outputs include field survey data reports and an ecological assessment report for the Area of Concern.  This information will be used to further refine specific delisting targets for fish and wildlife habitat and populations along with development of a comprehensive AOC fish and wildlife habitat restoration plan.

10. Collaboration, Partnerships, and Overarching Plans:

This effort to conduct field surveys and an ecological assessment within the Sheboygan AOC and is part of an overall collaboration with the Sheboygan River Basin Partnership (SRBP).  The SRBP has formed a Fish and Wildlife Technical Advisory Committee (TAC) for the Sheboygan AOC.  This committee includes technical representatives from DNR, US Fish and Wildlife Service, UW-Extension, Sheboygan County and SRBP. Through the AOC Technical Advisory Committee process, DNR is collaborating on a  GLRI project being sought by the SRBP that seeks to utilize data from the ecological assessment and display it (GIS-based map products that accurately depict existing fish and wildlife habitat, potentially restorable habitat sites, and threats (i.e. stormwater outflows, fish passage barriers, impermeable surfaces, etc.).  As part of this overall project, SRBP will also be seeking GLRI funds to conduct public involvement sessions.  Lastly, the collaboration efforts with the F&W TAC and the public are aimed at the development of realistic vision and goals for fish and wildlife population and habitat restoration, strategies for delisting the fish and wildlife BUIs, a work plan for restoration/management of species and habitat sites, and a plan for long-term monitoring and re-assessment.

Sheboygan River Remedial Action Plan update (1995)—http://dnr.wi.gov/org/gmu/sheboygan/SHEB_RAP.pdf

Delisting Targets for the Sheboygan River Area of Concern:  Final Report—

http://dnr.wi.gov/org/water/greatlakes/priorities/SheboyganRiverAOCFinalReport.pdf

A Fisheries, Wildlife, and Habitat Management Plan for Wisconsin

2007 - 2013, June 2007 Version—

http://dnr.wi.gov/fish/documents/fwhplan.pdf

The State of the Sheboygan River Basin (basin plan)—

http://dnr.wi.gov/org/gmu/sheboygan/sheboygan_final_10_01.pdf

Water Resources of the Sheboygan River Basin (supplement to basin plan)—

http://dnr.wi.gov/org/gmu/sheboygan/WATERRESOURCES_JUNE_2001.pdf

11. Programmatic Capability and Past Performance

WDNR Past Grant Performance

The WDNR has had the opportunity to be an EPA grant recipient for the past three decades and has been able to consistently demonstrate grant performance accountability.  WDNR grant management is a joint effort that consist of multiple mechanisms to ensure expected outcomes and deliverables have been satisfactorily met.

Internal GPO’s (Grant Project Officer’s) are dedicated to each project to provide oversight and coordination.  WDNR project officers have been able to satisfactorily meet reporting requirements as outlined in the grants programmatic and administrative conditions (annual, and/or semi annual, and final) for all grants received to date.  Project Officers are responsible for meeting technical reporting and periodic project status requirements conveyed though reporting updates or communication/correspondence with EPA.

Financial accountability has been demonstrated through systematic tracking by our staff grant accountants and financial accountants.   State budgetary information systems track project activity and project related expenditures in order to provide accurate fiscal reporting.  State procurement policies and processes provide guidelines to ensure funds are managed appropriately.  Financial reporting is completed on a quarterly basis as required in programmatic terms and conditions to include a Final Federal Financial Reports (SF-425).  Our financial representation has also established credibility for providing additional final reporting requirements; MBE/WBE reporting, Property Reports, Disclosure of Inventions, etc.

Historically, the WDNR has been successful in meeting grant recipient requirements and expectations. We appreciate the opportunity to continue to demonstrate our high performance standards and anticipate these to strengthen in the near future.

Listed below are three grant awards the DNR has received annually for the past three years.  These grants highlight a wide array of programmatic areas and demonstrate our achievement history as a recipient for significantly funded grant awards.  Additional WDNR past grant performance detail available upon request.

PPG – Performance Partnership Grant

The Department and EPA in partnership and through the EnPPA will work together toward five shared environmental goals to enhance efforts to protect and restore our water resources and to measure our accomplishments.  The five goals are: 1. support healthy aquatic biological communities; 2. support fish populations with safe levels of contaminants; 3. designated swimming waters in will be swimmable; 4. public water supplies will have water that is consistently safe to drink, and; 5. the quantity and quality of critical aquatic habitat, including wetlands, will be maintained or improved. The PPG is the primary federal funding mechanism to work toward these goals.

The Environmental Partnership Performance Agreement (EnPPA) between the State of Wisconsin and EPA serves as the overall workplan for federal grant moneys awarded under sections 106, 319, 604(b) and 104(g) of the Clean Water Act.  As part of the EnPPA process, the State of Wisconsin prepares a self-assessment annual report at the end of each federal fiscal year identifying work plan accomplishments.  In addition, the state also prepares a more in-depth report for expenditure of s. 319 grant funds.

FY09 Grant # BG97550709 ($8,497,700) 	FY08 Grant # BG97550708 ($8,640,600)

FY07 Grant # BG97550707 ($8,561,600)

319 Incremental

Section 319 Incremental Grant funds are used by the WDNR to implement the Wisconsin Nonpoint Source Pollution Abatement Program. Funds are targeted to areas and efforts backed by watershed-based nonpoint source control plans or Total Maximum Daily Loads (TMDLs). Incremental funds support implementation of best management practices, water quality monitoring, TMDL development, and TMDL implementation in areas of the state with nonpoint source impaired waterbodies.

WDNR provides regular reports to EPA on progress made in projects funded with Section 319 incremental monies. Progress is measured through annual reports from counties implementing best management practices, analysis of pollutant load reduction data and water quality monitoring results, TMDL reports submitted to EPA, and development of an effective TMDL implementation program.

FY06 Grant # C900591706 ($2,701,600) 	FY05 Grant # C900591705 ($2,634,600)

FY04 Grant # C900591704 ($2,591,600)

GLNPO – Lake Superior/ Lake Michigan LaMP and RAP

The work plans submitted as part of this grant funding are for staff time dedicated to participation and the continued implementation of the RAP and LaMP activities in Lake Michigan and Lake Superior basins. There is also funding for additional staff to work on LaMP and RAP activities that include: developing and promoting implementation projects, coordination with other jurisdictions; participation in workgroups, and public involvement with stakeholders to recreate the local presence of the RAP process; develop and review quality management plans and quality assurance project plans; and coordinate department efforts to compile and distribute information.

The LaMP and RAP efforts move the WDNR towards the goal of de-listing the AOCs or are demonstration projects for implementing new techniques for addressing beneficial use impairments.  These projects are collaborative efforts with partner and community groups.

The outputs were qualitative in nature for this grant.  Public outreach and education plays a critical role in the implementation of the goals of the LaMP and RAP.  Through interaction with the basin partner teams, the Forum and other interested parties, information exchanges resulted in the development and use of educational materials for basin residents.  Additionally, through the basin educator, materials and educational sessions were provided for basin residents.  Wisconsin prepared informational reports to document the status of remedial efforts for the public using various media or opportunities.

WDNR worked with EPA to provide updates and information for the RAP websites, LaMP AOC matrix, LaMP documents and reporting activities required by GLWQA.

WDNR reported on progress in semiannual narratives and will use goals documents which were created as part of the Water Division’s realignment that occurred over the last two years.  Department managers reported to the Division Administrator and the Department Leadership Team on strategic issues that affect the entire program.  There are goals and objectives regarding the Great Lakes included in the realignment document that must be reported on quarterly basis.

FY07 Grant # GL00E06601 ($375,371) 	FY06 Grant # GL96574401 ($450,000)

FY05 Grant # GL96561901 ($130,000)

12. Budget.

a. Personnel/Salaries - $41,275

b. Fringe Benefits - LTE Fringe $11,239

c. Travel - $18,000 (4 programs total)

d. Equipment - $0

e. Supplies-  $6,600

f. Contract costs - $117,500

g. Other Costs - None

h. Total Direct Charges. - $194,614

i. Indirect Charges. - $7,567

j. Total Cost. - $202,181

13. ACORN Statement:

The WI Department of Natural Resources and/or our sub-awardees will not be entities associated with Association of Community Organizations for Reform Now (ACORN) or any of its affiliates, subsidiaries, or allied organizations.  Therefore receiving a Federal grant for this project would not be in violation of the prohibition for granting with Association of Community Organizations for Reform Now (ACORN) or any of its affiliates, subsidiaries, or allied organizations.

14. Attachments (overarching plan, resumes, curriculum vitae, letters of support,

scientific peer review, maps, or charts).

- Sheboygan River Remedial Action Plan (RAP)  (1995)

- Sheboygan River – State of the Basin Report (October, 2001)

- Wisconsin Strategy for the Great Lakes Regional Collaboration

- Delisting Targets for the Sheboygan River Area of Concern (December, 2008)