Notice:  This application form template was drafted by the Wisconsin Department of Natural Resources.  Application is hereby made to the Wisconsin Department of Natural Resources, Bureau of Watershed Management, for grant assistance consistent with s. 281.65, Wis. Stats., and Chapters 153 and NR 154, Wis. Adm. Code.  Collection of this information is authorized under the authority of s. 281.65, Wis. Stats.  The information contained in this form will be used for program budget analysis and project evaluation in the Targeted Runoff Management Grant Program.  Personally identifiable information collected will be used for program administration and may be made available to requesters as required under Wisconsin's Open Records Law [ss. 19.31 - 19.39, Wis. Stats.].  Unless otherwise noted, all citations refer to Wisconsin Administrative Code.

Instructions:  Complete all sections as applicable.

| Applicant Information |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Governmental Unit Applying: (name and type) (example: Madison, Town of) |  |  |  |  |  |  |  |
| Buffalo, County of |  |  |  |  |  |  |  |
| Name of Authorized Representative (First Last) |  |  |  |  | Name of Governmental Contact Person (First Last) (if different) |  |  |
| Julie Lindstrom |  |  |  |  |  |  |  |
| Title |  |  |  |  | Title |  |  |
| County Conservationist |  |  |  |  |  |  |  |
| Area Code + Telephone Number |  |  |  |  | Area Code + Telephone Number |  |  |
| 608-685-6261 |  |  |  |  |  |  |  |
| Area Code + Fax Number |  |  |  |  | Area Code + Fax Number |  |  |
| 608-685-6213 |  |  |  |  |  |  |  |
| E-Mail Address |  |  |  |  | E-Mail Address |  |  |
| julie.lindstrom@buffalocounty.com |  |  |  |  |  |  |  |
| Mailing Address - Street or Route |  |  |  |  | Mailing Address - Street or Route |  |  |
| P.O. Box 88 |  |  |  |  |  |  |  |
| City |  | State |  | Zip Code | City | State | Zip Code |
| Alma |  | WI |  | 54610 |  |  |  |
| Consulting Firm Name (if applicable) |  |  |  |  |  |  |  |
| na |  |  |  |  |  |  |  |
| Consulting Contact Person Name |  |  |  |  |  |  |  |
| na |  |  |  |  |  |  |  |
| Title |  |  |  |  |  |  |  |
| na |  |  |  |  |  |  |  |
| Area Code + Telephone Number |  |  |  |  | DNR Use Only |  |  |
| na |  |  |  |  |  |  |  |
| Area Code + Fax Number |  |  |  |  |  |  |  |
| na |  |  |  |  |  |  |  |
| E-Mail Address |  |  |  |  |  |  |  |
| na |  |  |  |  |  |  |  |
| Mailing Address - Street or Route |  |  |  |  |  |  |  |
| na |  |  |  |  |  |  |  |
| City | State |  | Zip Code |  |  |  |  |
| na | na |  | na |  |  |  |  |
| Project Information |  |  |  |  |  |  |  |
| A. Project Name |  |  |  |  |  |  |  |
| DW Manure Storage Project |  |  |  |  |  |  |  |
| This application form template was drafted by the Department of Natural Resources. |  |  |  |  |  |  |  |

B. Project Area Location

County

Buffalo

|  | Minor Civil Division Name (city, village, town, etc. – ex. Wrightstown, Village of) | Township (N) |  | Range | E or W | Section | Quarter |  | Quarter-Quarter | Latitude (North, degrees, minutes, seconds only) |  | Longitude (West, degrees, minutes, seconds only) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Maxville | 24 |  | 13 | W | 26 | SE |  | SE | 44-31-38.0 |  | 91-54-59.7 |
| Method for Determining Latitude & Longitude (check one) GPS DNR WebView or Surface Water Data Viewer Other (specify): |  |  |  |  |  |  |  |  |  |  |  |  |
| C. Project Summary |  |  |  |  |  |  |  |  |  |  |  |  |
| The purpose of this project is to provide the landowner with greater than six month storage to prevent spreading of liquid on snowcovered or frozen ground. We will accomplish this by installing a manure storage facility NR 154.04(3). Other practices have been selected as a precaution, should they need to be constructed to meet compliance at the site before or during construction of the manure storage facility. No additional practices have been identified as necessary at this time. |  |  |  |  |  |  |  |  |  |  |  |  |
| D. Watershed and Waterbody (see Attachment A. Example: Watershed Name: Oconomowoc River; Watershed Code: UR09; Primary Waterbody Name: Oconomowoc River; Nearest Waterbody: Flynn Creek.) |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Watershed Name |  | Watershed Code |  |  |  |  | Primary Waterbody Name |  |  | Nearest Waterbody Name |  |
|  | Bear Creek |  | LC-01 |  |  |  |  | Bear Creek |  |  | Little Bear Creek |  |
|  | Note: If the project is in more than one watershed, submit a separate application for each watershed, unless this application is for a high-efficiency street sweeper. |  |  |  |  |  |  |  |  |  |  |  |

| Yes | No |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | E. Project Target |  |  |
|  |  |  | 1. | The project will control agricultural runoff. |  |
|  |  |  | 2. | The project will control urban runoff.Error: Reference source not found |  |
|  |  |  | F. Request for Funding for “Total Maximum Daily Load” Implementation |  |  |
|  |  |  | 1. | Requesting funding for eligible best management practices (BMPs) which will directly implement the pollutant-specific goals of a public comment draft (as of April 9, 2009) or an EPA-approved Total Maximum Daily Load (TMDL). |  |
|  |  |  |  | a. If “Yes”, provide the title of TMDL report this project addresses. |  |
|  |  |  | 2. | Final reimbursement for eligible, TMDL implementation project costs will be requested no later than September 20, 2011. |  |
|  |  |  | G. Request for Funding of Land Acquisition or Easements |  |  |
|  |  |  | Requesting funding for either land acquisition or purchase of easements as part of this application to support eligible BMPs. If “Yes”, attach the property acquisition proposal, as defined in Attachment B., to the completed application form. |  |  |
|  |  |  | H. Request for Retroactive Funding for Design Costs |  |  |
|  |  |  | Requesting reimbursement for design costs that have been or will be incurred before issuance of the grant. |  |  |
|  |  |  | I. Request for Funding for Force Account Work |  |  |
|  |  |  | Requesting reimbursement for technical services to be performed by governmental unit staff (force account). |  |  |
|  |  |  | J. Endangered and Threatened Resources, Historic Properties, and Wetlands Check the appropriate box for each question based on what the governmental unit knows to occur where the project disturbs land. If you have no evidence of the items below, check “No.” |  |  |
|  |  |  | 1. | There are endangered or threatened resources, as identified in s. 29.604, Wis. Stats., and ch. NR 27 in the project area. |  |
|  |  |  | 2. | There are archaeological sites, historical structures, burial sites, or other historic places identified in s. 44.45, Wis. Stats., in the project area. |  |
|  |  |  | 3. | There are wetlands in the project area that are governed by water quality standard provisions of ch. NR 103. |  |
|  |  |  | K. Environmental Contamination |  |  |
|  |  |  | The applicant is aware of environmental contamination [other than nonpoint source pollution, e. g., volatile organic compounds (VOCs), or polychlorinated biphenyls (PCBs)] of the soil and/or groundwater or potential for contamination in the project area. |  |  |
|  |  |  | L. Urban Projects Only: Pro-rating for Existing versus New Development |  |  |
|  |  |  | Project will serve existing development only. If no, provide attachments and the following: |  |  |
|  |  |  | 100% |  | Percentage of total design volume that will be generated by existing development. (change default % if necessary) |
|  |  |  | M. Urban Projects Only: Alternative Funding Possibility |  |  |
|  |  |  | This applicant requests that the DNR also submit a copy of this application to the Clean Water Fund loan program. |  |  |
|  |  |  | N. Environmental Hazards Assessment Form |  |  |
|  |  |  | If this is a project that includes excavation, or purchase of land or easement, the Environmental Hazards Assessment Form (1800-001) has been completed and is attached. (See Attachment H.). |  |  |

| Part I. Screening Requirements |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Yes | No | A. Map |  |  |  |  |
|  |  | An 8.5” x 11” topographic map from USGS or the DNR data/map viewers, showing the project area, is attached. If you intend to claim Bonus Points in Part III. Question 5 (Water Quality Needs), include a map of the wellhead area(s), or surface water body. |  |  |  |  |
|  |  | B. Best Management Practices (BMPs) For Which DNR Funding Is Requested (check all that apply) (see Attachment D. for additional BMP information) |  |  |  |  |
|  |  | Practice | Wis. Adm. Code |  | Practice | Wis. Adm. Code |
|  |  | Manure Storage Systems | NR 154.04(3) |  | Riparian Buffers | NR 154.04(25) |
|  |  | Manure Storage System Closure | NR 154.04(4) |  | Roofs | NR 154.04(26) |
|  |  | Barnyard Runoff Control Systems | NR 154.04(5) |  | Roof Runoff Systems | NR 154.04(27) |
|  |  | Access Roads & Cattle Crossings | NR 154.04(6) |  | Sediment Basins | NR 154.04(28) |
|  |  | Animal Trails and Walkways | NR 154.04(7) |  | Shoreline Habitat Restoration for Developed Areas | NR 154.04(29) |
|  |  | Critical Area Stabilization | NR 154.04(10) |  |  |  |
|  |  | Diversions | NR 154.04(11) |  | Sinkhole Treatment | NR 154.04(30) |
|  |  | Field Windbreaks | NR 154.04(12) |  | Subsurface Drains | NR 154.04(33) |
|  |  | Filter Strips | NR 154.04(13) |  | Terrace Systems | NR 154.04(34) |
|  |  | Grade Stabilization | NR 154.04(14) |  | Underground Outlets | NR 154.04(35) |
|  |  | Heavy Use Area Protection | NR 154.04(15) |  | Waste Transfer Systems | NR 154.04(36) |
|  |  | Lake Sediment Treatment | NR 154.04(16) |  | Wastewater Treatment Strips | NR 154.04(37) |
|  |  | Livestock Fencing | NR 154.04(17) |  | Water and Sediment Control Basins | NR 154.04(38) |
|  |  | Livestock Watering Facilities | NR 154.04(18) |  |  |  |
|  |  | Milking Center Waste Control Systems | NR 154.04(19) |  | Waterway Systems | NR 154.04(39) |
|  |  | Prescribed Grazing | NR 154.04(22) |  | Well Decommissioning | NR 154.04(40) |
|  |  | Relocating or Abandoning Animal Feeding Operations | NR 154.04(23) |  | Wetland Development or Restoration | NR 154.04(41) |
|  |  | Urban BMPs: NR 154.04(42) |  | Streambank and Shoreline Protection: NR 154.04(31) (includes associated fencing) |  |  |
|  |  | Detention Basin |  |  | Stream Crossing |  |
|  |  | Wetland Basin |  |  | Streambank/Shoreline Rip-rapping |  |
|  |  | Filtration Practice |  |  | Streambank/Shoreline Shaping & Seeding |  |
|  |  | Infiltration Practice |  |  | Streambank/Shoreline Fencing |  |
|  |  | Accelerated or High-efficiency Street Sweeping System |  |  | Other Streambank/Shoreline Protection (incl. bio-engineering) - specify below |  |
|  |  | Other (specify) |  |  |  |  |

|  | C. | Filters Note: You must be able to answer “Yes” to Questions 1. through 5., and 8., and “Yes” or "N/A" (Not Applicable) to Questions 6. through 9. to be eligible for a grant. |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Yes | No |  |  |  |  |  |  |  |  |
|  |  | 1. |  |  | Project will be completed within 24 months of the start of the grant period. |  |  |  |  |
|  |  | 2. |  |  | Staff and contractors designated to work on this project have adequate training, knowledge, and experience to implement the proposed project. |  |  |  |  |
|  |  | 3. |  |  | Staff or contractual services, in addition to those funded by this grant, will be provided if needed. |  |  |  |  |
|  |  | 4. |  |  | Best management practices constructed under this grant will not work at cross-purposes to (are consistent with) agricultural and non-agricultural performance standards under ch. NR 151 (see Attachment E.). |  |  |  |  |
|  |  | 5. |  |  | The local DNR Regional Nonpoint Source Coordinator (see Attachment C.) has been contacted about this project: |  |  |  |  |
|  |  |  |  |  | Name of the Regional Nonpoint Source Coordinator Contacted |  | Date Contacted |  | Subject of Contact |
|  |  |  |  |  | Cindy Koperski |  | 4/6/2009 |  | Eligibility of project in this application |
| Yes | No |  | N/A |  |  |  |  |  |  |
|  |  |  |  |  | 6. | If this is an application to construct ponds that connect with navigable waterways or in wetlands under ch. NR 343, the necessary waterway or wetland permit (chs. 30 or 281, Wis. Stats.) has been issued. If “Yes”, give the permit number and date of decision. |  |  |  |
|  |  |  |  |  |  | Date of Decision |  | Permit Number |  |
|  |  |  |  |  |  | Please be aware that receipt of a docket number does not imply permit issuance. The receipt of the docket number merely acknowledges that your permit application has been received and has been assigned a place in the “review queue.” |  |  |  |
|  |  |  |  | 7. |  | If this is a proposed urban TRM project which requires that the applicant have control of the property, you must either: |  |  |  |
|  |  |  |  |  |  | a. currently have control of this property; or |  |  |  |
|  |  |  |  |  |  | b. submit documentation with this application that you will obtain control of this property prior to the commencement of the grant period for this project. |  |  |  |
|  |  |  |  | 8. |  | If this is an agricultural application for a livestock facility, you must attach a current Wisconsin Animal Units Calculation Worksheet (Form 3400-25a, available at: http://dnr.wi.gov/runoff/pdf/ag/cafo/form340025a.doc ). |  |  |  |
|  |  |  |  | 9. |  | If this is a joint application among local units of government (LUGs), a DRAFT Inter-Governmental Agreement (IGA) is attached. (See Attachment I.). |  |  |  |

If you answered "No" to one (1) or more of the items in Question C., above, stop here.  The project is ineligible.

|  | D. Eligibility: Reason For Controlling Nonpoint Source Pollution In The Target Area |  |  |
| --- | --- | --- | --- |
| Yes | No |  |  |
|  |  | 1. | The need for compliance with performance standards established by the DNR in ch. NR 151. |
|  |  | 2. | The existence of nonpoint-source-impaired water bodies that the DNR has identified to the U.S. EPA under 33 USC 1313 (d)(1)(A), commonly referred to as the “s. 303(d) List.” |
|  |  | 3. | The existence of outstanding or exceptional resource waters, as designated by the DNR in ss. NR 102.10 and NR 102.11. |
|  |  | 4. | Other water quality concerns of statewide or national significance. (Important: You may only check this box if you are eligible to score ten (10) points in Part II., Question 4. “Basin Priorities” of this application.) |
|  |  | 5. | The existence of threats to public health. |
|  |  | 6. | The existence of an animal feeding operation that has received a notice of discharge (NOD) under ch. NR 243 or a notice of intent (NOI) to issue a notice of discharge. |

If you answered "Yes" to one or more of the items in Question D., above, continue to Part II.  Otherwise, stop here.  The project is ineligible.

#### Part II. Minimum Qualifications

Question 1.  Fiscal Accountability

A.  Timeline and Source of Staff

For each applicable milestone listed below, fill in the appropriate data:

| Milestone | Target Completion Date (month/year) | Source of Staff |
| --- | --- | --- |
| Completion of design | 11/2009 | Private Engineer |
| Obtaining required permits | 12/2009 | County staff & DATCP Engineer |
| Landowner contacts | 11/2008 to 3 2009 | County & private engineer |
| CSA signing | 2/2010 | County |
| Bidding | 3/2010 | County |
| DNR approvals | na |  |
| Contract signing | na |  |
| BMP construction | 6/2010 to 10/2010 | private contractor |
| Site inspection and certification | immediately following construction | private engineer |
| Project evaluation | immediately following construction | County & DATCP engineer |
| Purchase street sweeper (urban only) | na |  |
| Other (specify) |  |  |
|  | na |  |
| B. Adequate Financial Budget Provide the following information for the project. The grant amount is capped at $150,000. |  |  |
| FINANCIAL BUDGET TABLE |  |  |

| A. | B. | C. |
| --- | --- | --- |
| Project Activity for Which DNR Funding is Requested | Estimated Total Cost ($) | Amount from Column B Eligible for DNR Cost Sharing ($) |
| Construction Components: |  |  |
| Liner | 65,000 | 65,000 |
| 2 Agitation pads | 18,000 | 18,000 |
| Fence | 4,500 | 4,500 |
| Excavation | 40,000 | 40,000 |
| Pipeline & transfer pump | 17,500 | 17,500 |
| 1. Construction Subtotal | $145,000 | $145,000 |
| 2. Engineering Services (including design) | $0 | $0 |
| 3. Storm Sewer Reroute (Urban projects only) | $0 | $0 |
| 4. Structure Removal (Urban projects only) | $0 | $0 |
| 5. Subtotal: [add Rows (1.) through (4.)] | $145,000 | $145,000 |
| 6. Property Acquisition: Fee Title & Easement | $0 | $0 |
| 7. Grand Total: [add Rows (5.) and (6.)] | $145,000 | $145,000 |

Cost-Sharing Worksheet

Eligible Costs:

|  |  |  | Prorate % | Cost-Share % |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 8. Construction, engineering services, etc. |  |  | 100% | 70% | $ | 101,500 |
| Costs Specific to Agricultural Projects: |  |  |  |  |  |  |
| 9. Land Purchase (Fee Title) |  | $0 | - | 50% | $ | 0 |
| 10. Agricultural Easements |  | $0 | - | 70% | $ | 0 |
| Costs Specific to Urban Projects: |  |  |  |  |  |  |
| 11. Property Acquisition: Fee Title and Easement |  | $ | 100% | 50% | $ | 0 |
| 12. Storm Sewer Rerouting |  |  | 100% | 50% | $ | 0 |
| 13. Structure Removal |  |  | 100% | 50% | $ | 0 |
| 14. Total Eligible Costs: [sum Rows (8.) through (13.)] |  |  |  |  | $ | 101,500 |
| Cap Test: |  |  |  |  |  |  |
| 15. Maximum State Share: [(Row 14.) or $150,000, whichever is less] |  |  |  |  | $ | 101,500 |
| State and Local Share: |  |  |  |  |  |  |
| 16. Requested State-Share Amount (Requested Grant Amount) |  |  |  |  | $ | 101,500 |
| 17. Local-Share Amount: [(Row 7.), Column B. less (Row 16.)] |  |  |  |  | $ | 43,500 |

Method(s) Used to Calculate Cost Estimates

Buffalo County LCD staff do not complete designs for landowners who are constructing manure storage facilities. A private engineer has visited this farm, a location for the manure storage facility was selected and the estimated gallons of storage was determined for this facility. The cost estimate provided in this grant application was completed by the private engineer and a private contractor. The Land Conservation Department annually updates a Cost Containment Procedures (page 27-29 of this grant application) to provide guidelines for making payments using cost share funds. This was reviewed and approved by the Land Conservation Committee in January 2009. The Cost Containment Procedures requires that all manure storage facilities be competatively and for those conservation practices where the estimate is greater than $25,000. then the LCD office will advertise the project in the official county paper. For other conservation practices that are cost shared in the conservation office, the LCD staff use the actual costs of construction form the previous construction season to estimate the costs for the current year. If we have no previous year costs, we use the most recent costs we have and estimate an inflation value and use those costs.

| C. Cost-Effectiveness At a minimum, you must provide narrative answers to Parts C. 1. and C.2. You are advised to answer Part C.3., though you are not required to do so. |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | 1. |  | Describe the environmental benefits this project will achieve. If you have already described this to your satisfaction in the Project Summary (Project Information, Part C.), you may answer here:, “See Project Summary.” |  |
|  |  | The landowner currently does not have sufficient storage to prevent spreading of liquid manure during the winter months. The landowner has completed his nutrient management (NM) plan for the 2009 cropping season and the soil restriction map in the NM plan show that there are only a small amount of acreage that will allow for winter spreading, based on proximity to waterbodies and slopes on other fields > 12%. The map from the NM plan that show his phosphorus levels, indicate that at this time, the fields that he actually might be able to winter spread on, are the same fields, with excessive phosphorus levels and the recommendation in the NM plan is to avoid spreading on these fields. |  |  |
|  | 2. | Describe why the proposed management measures are a reasonable means to attain the project benefits based upon such factors as cost, effectiveness, site feasibility, available technical standards, and practicality. |  |  |
|  |  | The way to resolve no winter spreading is to have sufficient storage for greater than 6 months. The proposed manure storage facility is an in ground lagoon, with a liner. The site for this facility is just southeast of the existing farm building. The manure will be pumped from the existing storage, under the freestall barn, to the facility being proposed in this grant application. The landowner decided on this type of facility because it will meet his needs and it is the least expensive manure storage facility option. |  |  |
|  | 3. | If you evaluated one or more alternative management measures, describe why the alternative(s) is not being recommended. |  |  |
|  | . |  |  |  |

| Question 2. Project Evaluation Strategy |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The applicant must agree to provide a description of the modeled results or changes in pollution potential in the final project report. The project evaluation strategy will be based on comparing pre- and post-project changes in modeled pollutant loading to water resources or will be based on the quantity of units managed. |  |  |  |  |  |  |  |  |
|  |  | A. |  | Modeling and Measures of Change |  |  |  |  |
|  |  |  |  | Pre- and post-project evaluation measures that the applicant will use to ensure success in meeting project goals: (check all that apply) |  |  |  |  |
|  |  | Agricultural Performance Standard or Prohibition |  |  |  |  | Units of Measure | Recommended Measurement Method |
|  |  | Sheet, rill and wind erosion |  |  |  |  | Acres meeting T | RUSLE-2 or wind erosion model |
|  |  | Manure Storage Facilities: New Construction/Alterations |  |  |  |  | Number of facilities | count |
|  |  |  |  |  |  |  | Number of animal units | count |
|  |  | Manure Storage Facilities: Closure |  |  |  |  | Number of facilities | count |
|  |  | Manure Storage Facilities: Failing/Leaking Facilities |  |  |  |  | Number of facilities | count |
|  |  |  |  |  |  |  | Number of animal units | count |
|  |  | Clean Water Diversions in WQMA |  |  |  |  | Pollutant load reduction | BARNY Model |
|  |  |  |  |  |  |  | Number of farms with diversions | count |
|  |  |  |  |  |  |  | Number animal units | count |
|  |  | Nutrient Management on Agricultural Land |  |  |  |  | Acres planned | count |
|  |  | Prohibition: Manure Storage Overflow |  |  |  |  | Number of facilities | count |
|  |  |  |  |  |  |  | Number of animal units | count |
|  |  | Prohibition: Unconfined Manure Pile in WQMA |  |  |  |  | Number of farms | count |
|  |  | Prohibition: Direct Runoff From Feedlot/Stored Manure |  |  |  |  | Pollutant load reduction | BARNY Model |
|  |  |  |  |  |  |  | Number of facilities | count |
|  |  |  |  |  |  |  | Number of animal units | count |
|  |  | Prohibition: Unlimited Livestock Access |  |  |  |  | Feet of bank protected | count |
|  |  |  |  |  |  |  | Number of farms | count |
|  |  | Other Priority for Agricultural Area |  |  |  |  |  |  |
|  |  | Buffers |  |  |  |  | Feet of bank protected | CREP formula |
|  |  |  |  |  |  |  | Number of farms | count |
|  |  | Streambank |  |  |  |  | Tons of bank erosion reduced | NRCS bank erosion formula |
|  |  |  |  |  |  |  | Feet of bank protected | count |
|  |  | Other (specify) |  |  |  |  |  |  |
|  |  | Priority for Developed Urban Area |  |  |  |  |  |  |
|  | 20-40% Reduction in Total Suspended Solids (TSS) |  |  |  |  |  | Pounds TSS reduced | SLAMM, P-8 |
|  |  |  |  |  |  |  | % TSS reduction |  |
|  |  | Infiltration |  |  |  |  | % Pre-development stay-on volume | Recarga, SLAMM, P-8 |
|  |  |  |  |  |  |  | Cubic feet stay-on volume |  |
|  |  | Peak flow discharge |  |  |  |  | Change in cubic feet per second | TR-55 or equivalent |
|  |  | Protective areas |  |  |  |  | Feet of bank protected | count |
|  |  | Fueling and maintenance areas |  |  |  |  | Oily sheen presence | visual assessment |
|  |  | Streambank |  |  |  |  | Tons of bank erosion reduced | NRCS bank erosion formula |
|  |  |  |  |  |  |  | Feet of bank protected | count |
|  |  | Other (specify) |  |  |  |  |  |  |
| Yes |  | No |  | B. | Monitoring (not eligible for cost sharing at this time) |  |  |  |
|  |  |  |  |  | The project evaluation strategy will provide pre- and post-project information from water resource monitoring. If “Yes,” check all that apply below. |  |  |  |
|  |  |  |  |  | The project will evaluate the physical habitat, fisheries, biological, or chemical conditions. |  |  |  |
|  |  |  |  |  | A one-page summary of the monitoring strategy is attached. |  |  |  |
| Yes |  | No |  | C. | Additional Monitoring |  |  |  |
|  |  |  |  |  | The applicant is willing to participate with the Department to do monitoring in the project area should funding become available. |  |  |  |
| Question 3. Evidence of Local Support |  |  |  |  |  |  |  |  |
|  |  |  |  | The level of local support that currently exists for the proposed project. |  |  |  |  |
|  |  |  |  | Agricultural Projects: |  |  |  |  |
| Yes |  | No |  | A. | Government |  |  |  |
|  |  |  |  | 1. | Regulatory Situations If you answered "Yes" to both items (A.1.a. and A.1.b.) below, go to Question 4. Otherwise, continue to Part A.2. of this question. |  |  |  |
|  |  |  |  | a. | At least 75% of the total project cost is attributed to the resolution of a Notice of Discharge (NOD) or a Notice of Intent to Issue an NOD (NOI) under ch. NR 243 or non-compliance with agricultural performance standards and prohibitions under subch. II of ch. NR 151 or a local regulation. |  |  |  |
|  |  |  |  | b. | At least one of the following is attached to this application form: - copy of the NOI issued under ch. NR 243; or - copy of the NOD issue under ch. NR 243; or - copy of letter signed by DNR stating that DNR will issue an NOI or NOD under ch. NR 243 if cost sharing is provided; or - copy of letter signed by DNR and the county that a notice, under s. NR 151.09 or s. 151.095, will be issued if necessary; or - copy of letter signed by the county that the local regulation will be enforced at the project site. |  |  |  |
|  |  |  |  | 2. | Non-Regulatory Situations |  |  |  |
|  |  |  |  | a. | The governmental unit has developed: |  |  |  |
|  |  |  |  |  | i. | a detailed pollution control plan with the landowners that identifies specific best management practices (BMPs); |  |  |
|  |  |  |  |  | ii. | general assessments of the pollution sources within the project area. |  |  |
|  |  |  |  | b. | The governmental unit has contacted the landowner(s)/land operator(s) about the proposed BMP installations. |  |  |  |
|  |  |  |  |  | If “Yes,” provide details. |  |  |  |
|  |  |  |  |  | The landowner was in the conservation office late in 2008 to discuss the need for additional storage. We talked about his animal number and the amount of existing storage he has. We deteremined that he probably does not have sufficient storage and I asked him to contact a private engineer to begin a preliminary design. The DNR TRM program was explained to him that this would be a source of cost share funding for construction of a manure storage facility. |  |  |  |
| Yes |  | No |  | B. | Landowners and Partners |  |  |  |
|  |  |  |  | 1. | Level of Landowner Participation |  |  |  |
|  |  |  |  | a. | A majority of the affected landowners/land operators have specifically indicated that they will sign a cost-share agreement (CSA) to install the practices requested in this grant application. |  |  |  |
|  |  |  |  | b. | A majority of the affected landowners/land operators have indicated a general interest to participate in the project. |  |  |  |
|  |  |  |  | c. | Letters of support for the project from affected landowners/land operators are attached. |  |  |  |
|  |  |  |  | 2. | Involvement of Partners |  |  |  |
|  |  |  |  | a. | Partners, in addition to the unit of government (applicant) and landowner, have committed resources (materials, equipment, staff or financial resources) towards the BMP installation, maintenance, or evaluation of the project. |  |  |  |
|  |  |  |  |  | If ”Yes,” list the project partner(s) |  |  |  |
|  |  |  |  |  | Buffalo County LCD work cooperatively with the local NRCS Field Office to find the best source of funding for the landowners in the county. On page 31a of this application is a letter of support for the TRM Program from Todd Mau, DC for NRCS in the Alma Field Office. LCD office work cooperatively with the local DNR field office staff in Alma as well. A letter on page 31 of this application is from Kris Johanson, DNR wildlife biologiest in support of the DNR TRM program. LCD, NRCS, DNR and UW-Extension all work together on a variety of conservation activities that include nutrient management planning for landowners, bluff prairie restoration, tree planting, conservation booth at the county fair and a variety of informaiton and education activiites for the landowners and youth of Buffalo County. |  |  |  |
|  |  |  |  | b. | Letters of support from the project partner(s) |  |  |  |
|  |  |  |  | Urban Projects: |  |  |  |  |
| Yes |  | No |  | A. | Government |  |  |  |
|  |  |  |  | 1. | The local-share funds for the construction/installation expenses: |  |  |  |
|  |  |  |  | a. | are already included specifically in an adopted budget; |  |  |  |
|  |  |  |  | b. | will be included in a proposed budget. |  |  |  |
|  |  |  |  | 2. | The governmental unit has already conducted public information activities within the project area for this practice. |  |  |  |
|  |  |  |  |  | If “Yes,” provide details on the opportunity for public reaction the governmental unit provided and indicate the general public support or non-support for the project that was indicated. |  |  |  |
| Yes |  | No |  | B. | Landowners |  |  |  |
|  |  |  |  | 1. | The governmental unit: |  |  |  |
|  |  |  |  | a. | already owns, or holds an easement for, the land on which the project is to be installed; |  |  |  |
|  |  |  |  | b. | is submitting with the application a list of landowners, occupants, or tenants that occupy the property and information indicating each party’s willingness to sell or ease the necessary parcel. |  |  |  |
|  |  |  |  | 2. | Evidence of citizen (non-governmental) support for the project (such as letters from the neighborhood association, a civic group or an environmental organization voicing support) is attached. |  |  |  |
| Question 4. Basin Priorities (check one, A. through H.) |  |  |  |  |  |  |  |  |
|  |  | A. | Clean Water Act s. 303(d) List of Impaired Waters Project with water quality goals directly dealing with a waterbody (lake or stream) on the latest Clean Water Act (CWA) s. 303(d) List of Impaired Waters, where the cause of the water quality impairment is nonpoint source pollution, and this project will reduce the type of nonpoint source pollutants for which the water is listed. (See Attachment A.) |  |  |  |  |  |
|  |  | B. | Outstanding and Exceptional Resource Waters Waterbody is included in s. NR 102.10 (Outstanding Resource Waters) and/or s. NR 102.11 (Exceptional Resource Waters). |  |  |  |  |  |
|  |  | C. | NPS Rankings Project is located in a large-scale watershed, a small-scale watershed, lake watershed, or other area ranked high or medium on the NPS Rankings List, where the goals of the project are directly associated with the reason for the ranking on the NPS Rankings List. |  |  |  |  |  |
|  |  | D. | Amendment of the NPS Rankings List Using State of the Basin Reports Project is located within a watershed ranked low or not ranked on the NPS Rankings List, but information in a DNR State of the Basin report indicates a need to amend the NPS Rankings List because the stream, stream segment, or lake is being affected by nonpoint sources of pollution. |  |  |  |  |  |
|  |  | E. | Amendment of the NPS Rankings List Using Other Data Sources Project is located within a watershed ranked low or not ranked on the NPS Rankings List, but adequate data exists to request a ranking of high or medium for a waterbody that that is being affected by nonpoint sources of pollution. |  |  |  |  |  |
|  |  | F. | Sources of Information for Areas Not Included in State of the Basin Reports For some border waters, there is no State of the Basin report (i.e., along the Mississippi River or the Great Lakes). For these situations, another governmental document, accepted by the Regional NPS Coordinator, can be used to classify the resource as having a significant nonpoint source pollution impairment. |  |  |  |  |  |
|  |  | G. | Governmental Notices The applicant has checked "Yes" to both parts of Part II, Question 3, A.1. |  |  |  |  |  |
|  |  | H. | Not Included in Other Categories Above |  |  |  |  |  |

| Part III. Competitive Elements |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Question 5. Water Quality Needs (check one, A. through G.) |  |  |  |  |  |  |
|  |  | The water quality category which best identifies the water quality goals for the project directly deals with: Note: For border waters where a State of the Basin Report does not exist, another governmental document acceptable to the Regional Nonpoint Source Coordinator may be used to identify the water quality need. |  |  |  |  |
|  |  | Surface Water Considerations |  |  |  |  |
|  |  | A. |  | Clean Water Act s. 303(d) List of Impaired Waters A waterbody (lake or stream) on the latest Clean Water Act (CWA) s. 303(d) List of Impaired Waters, where the cause of the water quality impairment is nonpoint source pollution, and this project will reduce the type of nonpoint source pollutants for which the water is listed. (See Attachment A.) |  |  |
|  |  | B. |  | Not Fully Meeting Uses A waterbody (lake or stream) identified in a DNR State of the Basin report as not meeting or partially meeting designated uses due to nonpoint sources, but is not on the s. 303(d) List. |  |  |
|  |  | C. |  | Outstanding or Exceptional Resource Waters Prevention of degradation due to nonpoint sources of outstanding or exceptional resource waters or high quality, recreationally significant waters. |  |  |
|  |  | D. |  | Surface Water Quality Prevention of surface water quality degradation due to nonpoint sources. Waters in this category are not high quality, recreationally significant waters. |  |  |
|  |  | Groundwater Considerations |  |  |  |  |
|  |  | E. |  | Exceeds Groundwater Enforcement Standard Groundwater within the project area where representative information indicates there are levels for NPS contaminants that exceed groundwater enforcement standards. |  |  |
|  |  | F. |  | Groundwater Quality The project area is within a geological area defined in s. NR 151.015(18) as susceptible to groundwater contamination. (See Attachment G.) |  |  |
|  |  | G. |  | Exceeds Groundwater Preventive Action Limit Groundwater within the project area where representative information indicates there are levels for NPS contaminants that exceed groundwater preventive action limits. |  |  |
| Bonus Points: |  |  |  |  |  |  |
| Yes | No |  |  |  |  |  |
|  |  |  | The project water quality goals identified above relate to the reduction of nonpoint source contaminants in community or non-community public drinking water supplies. This includes any of the following: Municipal water supplies governed by chs. NR 809 & 811; Other-Than-Municipal (OTM) water supplies governed by chs. 809 & 811; Non-Transient water supplies governed by chs. NR 809 & 812; Transient water supplies governed by chs. NR 809 & 812. |  |  |  |
|  | 1. |  | If “Yes” and you checked box E., F. or G., above, then mark (a), (b) or (c) below and move on to Question 6. (You will need assistance from your DNR Regional Grant Coordinator or Water Supply Specialist to answer.) |  |  |  |
|  | a. |  | Check this box if the project is located: within the wellhead protection area of a municipal well, or within 1,200 feet of a municipal well for which a wellhead protection area is not delineated, or within 1,200 feet of an “Other-Than-Municipal (OTM)” water supply well, or within 1,200 feet of a non-transient water supply well. |  |  |  |
|  | b. |  | Check this box if the project is located within 200 feet of a Transient water supply well. |  |  |  |
|  | c. |  | Check this box if neither (a.) nor (b.) applies. |  |  |  |
|  | 2. |  | If “Yes” and you checked box A., B., C., or D. above, then place a check mark next to the drainage area where the project is located (see below). |  |  |  |
|  |  |  | Pike River and Creek |  |  | Twin Rivers |
|  |  |  | Root River |  |  | Kewaunee and Ahnapee Rivers |
|  |  |  | Oak Creek |  |  | Menominee River |
|  |  |  | Milwaukee River |  |  | Fish Creek |
|  |  |  | Sauk Creek |  |  | St. Louis and Nemadji Rivers |
|  |  |  | Sheboygan and Onion Rivers |  |  | Lake Winnebago |
|  |  |  | Manitowoc River |  |  |  |

| Question 6. Extent of Pollutant Control |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Yes | No |  | A. | Chapter NR 151 Agricultural Performance Standards and Prohibitions |  |  |  |
|  |  |  |  | The proposed project addresses at least one (1) of the ch. NR 151 agricultural performance standards and prohibitions. Indicate the performance standard(s) or prohibition(s) that is/are the focus of this project. (check all that apply) |  |  |  |
|  |  |  |  | a. Sheet, rill, and wind erosion. (NR 151.02) |  |  |  |
|  |  |  |  | b. Manure storage facilities-new/significant alterations. (NR 151.05(2)) |  |  |  |
|  |  |  |  | c. Manure storage facilities-closure. (NR 151.05(3)) |  |  |  |
|  |  |  |  | d. Manure storage facilities-existing failing/leaking. (NR 151.05(4)) |  |  |  |
|  |  |  |  | e. Clean water diversions. (NR 151.06) |  |  |  |
|  |  |  |  | f. Nutrient management. (NR 151.07) |  |  |  |
|  |  |  |  | g. Prohibition: Prevention of overflow from manure storage facilities. (NR 151.08(2)) |  |  |  |
|  |  |  |  | h. Prohibition: Prevention of unconfined manure piles in water quality management areas (within 300 feet of a stream, 1000 feet. of a lake, or areas where the groundwater is susceptible to contamination). (NR 151.08(3)) |  |  |  |
|  |  |  |  | i. Prohibition: Prevention of direct runoff from a feedlot or stored manure into waters of the state. (NR 151.08(4)) |  |  |  |
|  |  |  |  | j. Prohibition: Prevention of unlimited livestock access to waters of the state where high concentrations of animals prevent the maintenance of adequate sod cover or self-sustaining vegetation. (NR 151.08(5)) |  |  |  |
| Yes | No |  | B. | Other Water Resources Management Priority |  |  |  |
|  |  |  |  | The proposed project addresses a water resources management priority other than a ch. NR 151 agricultural performance standard or prohibition. |  |  |  |
|  |  |  |  | If “Yes,” describe the priority and how the project addresses this priority. |  |  |  |
| Yes | No |  | C. | Planning Data & Source Targeting |  |  |  |
|  |  |  |  | The applicant has quantitative planning information that ranks pollution sources from highest to lowest in severity and the proposed project will manage a pollution source contained in the top 50% of the ranked list. If “Yes,” provide: |  |  |  |
|  |  |  |  | a. | Summary of the targeting analysis that justifies the proposed project; |  |  |
|  |  |  |  | b. | Name of document(s); |  |  |
|  |  |  |  | c. | Date(s) published; |  |  |
|  |  |  |  | d. | Pertinent page numbers. |  |  |
|  |  |  |  | e. | A copy of non-state document(s) is available: |  |  |
|  |  |  |  |  | At this website; | http:// |  |
|  |  |  |  |  | Attached to this application form. |  |  |
|  |  |  |  |  | Contact this person: | Name: | Phone: |
| Question 7. Consistency with Resource Management Plans |  |  |  |  |  |  |  |
| Yes |  | No |  |  |  |  |  |
|  |  |  | The project implements a water quality recommendation from a locally approved resource management plan. |  |  |  |  |
|  |  |  | Summarize the water quality recommendation. Describe the recommendation in relation to the goals of this proposed project. Cite the name and date(s) of publication of the document. |  |  |  |  |
|  |  |  | The Buffalo County Land and Water Resource Management Plan, which was updated to begin in 2006, shows that Nutrient Management was our #2 priority and construction of manure storage facilities is identified as a "high" priority for each year of our workplan through 2010. |  |  |  |  |
| Question 8. Use of Additional Funding |  |  |  |  |  |  |  |
| Yes |  | No |  |  |  |  |  |
|  |  |  | A. The requested state share is less than the $150,000 cap. |  |  |  |  |
|  |  |  | B. Funding requested is below the maximum allowable cost-share rate (amount is less than Part II. Question 1. Row 15). |  |  |  |  |
| Question 9. City of Racine |  |  |  |  |  |  |  |
| Yes |  | No |  |  |  |  |  |
|  |  |  | This is an application from the City of Racine for a project that is necessary for the city to comply with state storm water permitting requirements. |  |  |  |  |

| Part IV. Eligibility for Multipliers |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Completion of this part of the application is optional. However, an applicant can increase the final project score by qualifying for a project multiplier. |  |  |  |  |  |
| Agricultural Projects (select all that are in place as of the application submittal date) |  |  |  |  |  |
| A. | Local Implementation Program (factor 0.1) (check all that apply) |  |  |  |  |
|  | Check activities listed below that are part of the local program to implement agricultural performance standards and prohibitions contained in ch. NR 151. Check all activities that apply. An activity may be checked “Yes” if either of the following is true: - The activity is currently assigned to the applicant, or another local unit of government, in an approved Land and Water Resources Management Plan (LWRMP), an updated LWRMP work plan or an Inter-Governmental Agreement (IGA) with the Department of Natural Resources. List the document and page number where the activity is addressed. - The activity is not currently assigned in one of these documents, but the applicant describes, in the space provided below, who will conduct the activity. |  |  |  |  |
| Yes | No |  |  | Document | Page Number |
|  |  | 1. | Inform and educate landowners/operators about performance standards and prohibitions. | Buffalo County LWRM Plan | 18, 64 & 66 |
|  |  | 2. | Conduct compliance status surveys, including on-site visits, for croplands and livestock facilities and convey compliance status to landowners/operators. | Buffalo County LWRM Plan | 16, 17, 63, 64 & 66 |
|  |  | 3. | Discuss with landowners/operators the best management practices needed to achieve compliance with performance standards and prohibitions. | Buffalo County LWRM Plan | 16, 17, 62, 63, 65, & 66 |
|  |  | 4. | Seek financial assistance for landowners/operators to achieve compliance with performance standards and prohibitions. | Buffalo County LWRM Plan | 16, 17, 62, 63, 65 & 66 |
|  |  | 5. | Develop cost-share agreements with landowners/operators and provide them with technical assistance to achieve compliance with performance standards and prohibitions. | Buffalo County LWRM Plan | 16,17, 62, 63, & 65 |
|  |  | 6. | Track compliance status of croplands and livestock facilities and provide compliance status information to the Department of Natural Resources upon request. This includes notifying DNR when a landowner/operator does not comply with a notice issued under s. NR 151.09 or s. NR 151.095. | Buffalo County LWRM Plan | 33 |
|  |  | 7. | Provide assistance to the Department of Natural Resources to issue notices under ss. NR 151.09 and NR 151.095. | Buffalo County LWRM Plan | 33 & 34 |
|  |  | 8. | In situations where local regulations do not require compliance with a performance standard or prohibition, refer cases of non-compliance to the local district attorney or the Department of Natural Resources. | Buffalo County LWRM Plan | 33 |
|  |  | If an item checked above is not covered by a LWRMP, an updated LWRMP work plan or an IGA with DNR, list the activity and identify who will carry it out. |  |  |  |
| If all items (1 through 8) above are checked "Yes," go on to Part B. Otherwise, stop here. |  |  |  |  |  |

| B. |  | Local Enforcement Program – Scope of Local Regulations (factor 0.15) (check all that apply) |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | If there are local ordinances in place which authorize the governmental unit to require the landowner to correct the nonpoint pollution sources for which cost sharing is being offered, then the applicant may earn an enforcement multiplier. Complete the following table by identifying each of the performance standards and prohibitions that the grant will address, the estimated portion of the grant that will be used to address each standard and prohibition, and the local regulation that applies to the specific situation being addressed at the site. The Department will calculate the enforcement multiplier based on the extent to which local regulations provide authority for the governmental unit to regulate the specific performance standards and prohibitions at the site for which the cost share is being provided. Check the appropriate performance standard/prohibition per line. The standard(s)/prohibition(s) selected below should be the same one/s cited in the answer(s) to Question 6.A. [e.g., 6.A.a. “Sheet, rill and wind erosion (s. NR 151.02)]. |  |  |  |  |  |  |  |  |  |  |  |
| Column 1 |  |  |  |  |  |  |  |  | Column 2 | Column 3 |  | Column 4 |  |
| Performance standard/prohibition to be addressed with funding. Check all that apply, as in Question 6.A. |  |  |  |  |  |  |  |  | Estimated portion (%) of the grant award to be spent on the performance standard/prohi-bition. The sum should equal 100%. | Is there a local regulation which addresses the specific site being funded? |  | If there is a local regulation which addresses the specific site being funded, list the name and applicable section of the ordinance. |  |
|  |  |  |  |  |  |  |  |  |  | Yes | No |  |  |
|  |  |  |  | a. Sheet, rill, and wind erosion. (NR 151.02) |  |  |  |  |  |  |  |  |  |
|  |  |  |  | b. Manure storage facilities-new/significant alterations. (NR 151.05(02)) |  |  |  |  | 100 |  |  | Buffalo County Manure Storage Ordinance. Section 3. |  |
|  |  |  |  | c. Manure storage facilities-closure. (NR 151.05(03)) |  |  |  |  |  |  |  |  |  |
|  |  |  |  | d. Manure storage facilities-existing failing/leaking. (NR 151.05(4)) |  |  |  |  |  |  |  |  |  |
|  |  |  |  | e. Clean water diversions. (NR 151.06) |  |  |  |  |  |  |  |  |  |
|  |  |  |  | f. Nutrient management. (NR 151.07) |  |  |  |  |  |  |  |  |  |
|  |  |  |  | g. Prohibition: Prevention of overflow from manure storage facilities. (NR 151.08(2)) |  |  |  |  |  |  |  |  |  |
|  |  |  |  | h. Prohibition: Prevention of unconfined manure piles in water quality management areas (within 300 ft. of a stream, 1000 ft. of a lake, or areas where the groundwater is susceptible to contamination). (NR 151.08(3)) |  |  |  |  |  |  |  |  |  |
|  |  |  |  | i. Prohibition: Prevention of direct runoff from a feedlot or stored manure into waters of the state. (NR 151.08(4)) |  |  |  |  |  |  |  |  |  |
|  |  |  |  | j. Prohibition: Prevention of unlimited livestock access to waters of the state where high concentrations of animals prevent the maintenance of adequate sod cover or self-sustaining vegetation. (NR 151.08(5)) |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | Sum of %: 100 |  |  |  |  |
| Check all that apply. At least one (1) category must be checked to earn an enforcement multiplier. Copies of ordinances for which credit is taken in this section are: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Found at this website (provide most direct web page URL); |  |  |  |  |  |  | http:// |  |  |  |  |  |
|  | Attached to this application; |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Already submitted with another application for CY 2010 funding. |  |  |  |  |  |  |  |  |  |  |  |  |
| Urban Projects (select all that are in place as of the application submittal date) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Title(s) of ordinance(s) for which credit is taken in this section: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Copies of ordinances for which credit is taken in this section are: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Found at this website (provide most direct web page URL); |  |  |  |  |  |  | http:// |  |  |  |  |  |
|  | Attached to this application form; |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Already submitted with another application. |  |  |  |  |  |  |  |  |  |  |  |  |
| Yes |  |  | No |  | A. | Local Implementation Program (factor 0.1) |  |  |  |  |  |  |  |
|  |  |  |  |  | 1. | Implement a construction site erosion control ordinance consistent with the performance standards and applicability requirements of s. NR 151.11. |  |  |  |  |  |  |  |
|  |  |  |  |  | 2. | Implement a pollution prevention information and education program targeted at residents, including property owners. |  |  |  |  |  |  |  |
|  |  |  |  |  | 3. | Implement nutrient management for municipally-owned properties where nutrients are applied to at least five (5) acres. (You may check "Yes" if this item does not apply.) |  |  |  |  |  |  |  |
|  |  |  |  |  | 4. | Track, evaluate and report to DNR the status of erosion control and storm water permit activity. |  |  |  |  |  |  |  |
| If all items (1 through 4) above are checked "Yes," go on to part B. Otherwise, stop here. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Yes |  |  | No |  | B. | Local Enforcement Program (factor 0.15) |  |  |  |  |  |  |  |
|  |  |  |  |  | 1. | There is a storm water management ordinance in effect for new development and re-development in the project area. |  |  |  |  |  |  |  |
|  |  |  |  |  | 2. | The local regulation requires a written storm water plan. |  |  |  |  |  |  |  |
| If items B.1. and B.2. are checked "Yes," go on to Part B.3. Otherwise, stop here. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | 3. | Check the box next to any of the listed non-agricultural performance standards if there is a local regulation currently in place that requires compliance with that performance standard. (An item may be checked "Yes" only if the minimum applicability requirements of s. NR 151.12 are met.) (check all that apply) |  |  |  |  |  |  |  |
| Yes |  |  | No |  |  | Non-Agricultural Performance Standards |  |  |  |  |  |  | Wis. Adm. Code |
|  |  |  |  |  |  | a. | Reduce total suspended solids per |  |  |  |  |  | NR 151.12(5)(a) |
|  |  |  |  |  |  | b. | Reduce peak flow discharge per |  |  |  |  |  | NR 151.12(5)(b) |
|  |  |  |  |  |  | c. | Achieve infiltration per |  |  |  |  |  | NR 151.12(5)(c) |
|  |  |  |  |  |  | d. | Protect riparian areas per |  |  |  |  |  | NR 151.12(5)(d) |
|  |  |  |  |  |  | e. | Manage fueling and vehicle maintenance areas per |  |  |  |  |  | NR 151.12(5)(e) |

| Optional Additional Information |  |  |  |
| --- | --- | --- | --- |
| Carefully review the answers to all of the questions above. Is there additional information that will add to the understanding of this project? If so, describe here. |  |  |  |
| The landowner in this grant application currently has an existing manure storage facility which was built nine years ago by his own means, however it is not sufficient to handle all the manure for greater than six months without having to spread on frozen or snow covered ground prior to spring. By adding the proposed facility, this landowner, will use the existing storage as more of a temporary manure holding facility and then pump it to the proposed lagoon. The milk house waste drains to the existing storage facility as well. |  |  |  |
| Applicant Certification |  |  |  |
| An Authorized Representative must sign and date the application form prior to submittal to the DNR. All four (4) copies must include original signatures of the Authorized Representative. |  |  |  |
| I certify that, to the best of my knowledge, the information contained in this application and attachments is correct and true. |  |  |  |
| Signature of Authorized Representative |  |  | Date Signed |
| [name and title, please print)] Julie, Lindstrom |  |  |  |
| Yes | No |  |  |
|  |  | Completed Authorizing Resolution (see Attachment J.) is attached. |  |
| Submittal Directions |  |  |  |
| To be considered for funding, provide the following for each application submitted: - One (1) copy of the completed application form [DNR Form 8700-300 (R 1/09)] with original signature in blue ink; - Three (3) additional copies of the completed, signed application form; - One (1) electronic copy of the completed application form on CD or diskette in Microsoft Word format only. All application materials must be postmarked by midnight April 15, 2009. Send to: Department of Natural Resources Attn: Kathy Thompson, WT/3 101 South Webster Street P.O. Box 7921 Madison, WI 53707-7921 |  |  |  |